|  |  |
| --- | --- |
|  | **MINISTRY OF EDUCATION AND TRAINING** |

**FPT UNIVERSITY**

|  |  |
| --- | --- |
| Capstone Project Document | |
| **Scrap Collector** | |
| **Group 3 - JS** | |
| **Group members** | Nguyễn Duy Đạt – SE63093 (Leader)  Tiết Lê Bảo Khánh – SE62247  Nguyễn Hoàng Anh Trung – SE62282  Nguyễn Hoàng Nhân – SE63259 |
| **Supervisor** | Lại Đức Hùng |
| **Ext. Supervisor** | N/A |
| **Project Code** | SC |

– **Ho Chi Minh City, 13 January, 2020** –

**Table of contents**

[A. Introduction 16](#_Toc33770736)

[1. Project Information 16](#_Toc33770737)

[2. Introduction 16](#_Toc33770738)

[3. Current Situation 16](#_Toc33770739)

[4. Problem Definition 16](#_Toc33770740)

[5. Proposed Solution 17](#_Toc33770741)

[**5.1 Feature functions** 17](#_Toc33770742)

[**5.2** **Advantages and disadvantages** 17](#_Toc33770743)

[6. Functional Requirements 17](#_Toc33770744)

[7. Role & Responsibility 18](#_Toc33770745)

[B. Software Project Management Plan 18](#_Toc33770746)

[1. Problem Definition 18](#_Toc33770747)

[2. Project Organization 22](#_Toc33770748)

[3. Project Management Plan 25](#_Toc33770749)

[4. Coding Convention 25](#_Toc33770750)

[C. Software Requirement Specification 26](#_Toc33770751)

[1. User Requirement Specification 26](#_Toc33770752)

[2. System Requirement Specification 27](#_Toc33770753)

[3. Software System Attribute 71](#_Toc33770754)

[4. Conceptual Diagram 72](#_Toc33770755)

[D. Software Design Description 73](#_Toc33770756)

[1. Design Overview 73](#_Toc33770757)

[2. System Architectural Design 73](#_Toc33770758)

[2.1. Web Application Architecture Description 73](#_Toc33770759)

[2.2. Mobile Application Architecture Description 73](#_Toc33770760)

[2.3. Rest API Architecture Description 74](#_Toc33770761)

[3. Component Diagram 74](#_Toc33770762)

[4. Detailed Description 74](#_Toc33770763)

[5. User Interface Design 93](#_Toc33770764)

[5.1 Mobile Application 93](#_Toc33770765)

[5.1.1 Login 93](#_Toc33770766)

[5.1.2 Menu Manager 94](#_Toc33770767)

[5.1.3 Manage Staff 94](#_Toc33770768)

[5.1.4 Manage Website 95](#_Toc33770769)

[5.1.5 Menu Staff 96](#_Toc33770770)

[5.1.6 Sitemap 97](#_Toc33770771)

[5.1.7 Spelling test 98](#_Toc33770772)

[5.1.8 Grammar test 99](#_Toc33770773)

[5.1.9 Broken page test 99](#_Toc33770774)

[5.1.10 Broken links test 100](#_Toc33770775)

[5.1.11 Missing file test 101](#_Toc33770776)

[5.1.12 Prohibited content test 102](#_Toc33770777)

[5.1.13 Mobile layout test 103](#_Toc33770778)

[5.1.14 Speed test 104](#_Toc33770779)

[5.1.15 Javascript error test 105](#_Toc33770780)

[5.1.16 Favicon test 105](#_Toc33770781)

[5.1.17 Cookie test 106](#_Toc33770782)

[5.1.18 Server behavior test 107](#_Toc33770783)

[5.1.19 Contact detail test 108](#_Toc33770784)

[5.1.20 Redrection test 109](#_Toc33770785)

[5.1.21 Page test 109](#_Toc33770786)

[5.2 Web Application 110](#_Toc33770787)

[6. Database Design 111](#_Toc33770788)

[6.1. Entity relationship diagram (ERD) 111](#_Toc33770789)

[6.2. Data Dictionary 112](#_Toc33770790)

[7. Algorithms 117](#_Toc33770791)

[E. System Implementation & Test 117](#_Toc33770792)

[1. Introduction 117](#_Toc33770793)

[2. Data Relationship Diagram 118](#_Toc33770794)

[3. Test Plan 120](#_Toc33770795)

[3.1. Features To Be Tested 120](#_Toc33770796)

[3.2. Features Not To Be Tested 120](#_Toc33770797)

[4. System Testing Test Case 120](#_Toc33770798)

[F. Software User’s Manual 135](#_Toc33770799)

[G. Appendix 149](#_Toc33770800)

**List of tables**

[Table 1 - Role & Responsibility 18](#_Toc33900637)

[Table 2 - Hardware Requirements for Server 22](#_Toc33900638)

[Table 3 - Hardware requirement for PC 22](#_Toc33900639)

[Table 4 - Software Requirement 22](#_Toc33900640)

[Table 5 - Roles & Responsibilities Details 24](#_Toc33900641)

[Table 6 - Tools and techniques 25](#_Toc33900642)

[Table 7 **-** <Guest> Login use case specification 31](#_Toc33900643)

[Table 8 - <Guest> Register use case specification 33](#_Toc33900644)

[Table 9 - <Authorized User> Logout use case specification 35](#_Toc33900645)

[Table 10 - <Authorized User> View profile use case specification 36](#_Toc33900646)

[Table 11 - <Authorized User> Update profile use case specification 37](#_Toc33900647)

[Table 12 - <Authorized user> View notification use case specification 39](#_Toc33900648)

[Table 13 - <Homeowner> Post scrap use case specification 41](#_Toc33900649)

[Table 14 - <Homeowner> Chat with collector use case specification 42](#_Toc33900650)

[Table 15 - <Homeowner> Call collector use case specification 43](#_Toc33900651)

[Table 16 - <Homeowner> View booking request use case specification 44](#_Toc33900652)

[Table 17 - <Homeowner> Accept booking request use case specification 45](#_Toc33900653)

[Table 18 - <Homeowner> Reject booking request use case specification 46](#_Toc33900654)

[Table 19 - <Homeowner> Update post information use case specification 47](#_Toc33900655)

[Table 20 - <Homeowner> View post history use case specification 48](#_Toc33900656)

[Table 21 - <Homeowner> Delete post use case specification 49](#_Toc33900657)

[Table 22 - <Homeowner> Accomplish post use case specification 50](#_Toc33900658)

[Table 23 - <Homeowner> Review collector use case specification 51](#_Toc33900659)

[Table 24 - <Collector> Search near-by scraps use case specification 53](#_Toc33900660)

[Table 25 - <Collector> View scrap detail use case specification 54](#_Toc33900661)

[Table 26 - <Collector> Book scrap use case specification 55](#_Toc33900662)

[Table 27 - <Collector> Call homeowner use case specification 57](#_Toc33900663)

[Table 28 - <Collector> Chat with homeowner use case specification 58](#_Toc33900664)

[Table 29 - <Collector> View pick-up schedule use case specification 59](#_Toc33900665)

[Table 30 - <Collector> View direction use case specification 60](#_Toc33900666)

[Table 31 - <Collector> View booking response use case specification 61](#_Toc33900667)

[Table 32 - <Collector> View booking scrap list use case specification 62](#_Toc33900668)

[Table 33 - <Collector> Cancel booking use case specification 63](#_Toc33900669)

[Table 34 - <Collector> View review from Homeowner use case specification 64](#_Toc33900670)

[Table 35 - <Admin> View list of account use case specification 65](#_Toc33900671)

[Table 36 - <Admin> View account detail use case specification 66](#_Toc33900672)

[Table 37 - <Admin> View list of post use case specification 67](#_Toc33900673)

[Table 38 - <Admin> View post detail use case specification 68](#_Toc33900674)

[Table 39 - <Admin> Activate category use case specification 69](#_Toc33900675)

[Table 40 - <Admin> Deactivate category use case specification 70](#_Toc33900676)

[Table 41 - <Admin> Add new category use case specification 71](#_Toc33900677)

[Table 42 - <Admin> View category list use case specification 73](#_Toc33900678)

[Table 43 - Conceptual Diagram Data Dictionary 74](#_Toc33900679)

[Table 44 - Class Diagram Dictionary 79](#_Toc33900680)

[Table 45 - <Class Diagram Attributes> Account 79](#_Toc33900681)

[Table 46 **-** <Class Diagram Methods> Account 79](#_Toc33900682)

[Table 47 <Class Diagram Attributes> Role 80](#_Toc33900683)

[Table 48 - <Class Diagram Methods> Role 80](#_Toc33900684)

[Table 49 <Class Diagram Methods> Homeowner 80](#_Toc33900685)

[Table 50 - <Class Diagram Methods> Dictionary 80](#_Toc33900686)

[Table 51 - <Class Diagram Methods> Admin 81](#_Toc33900687)

[Table 52 <Class Diagram Attributes> Warningword 81](#_Toc33900688)

[Table 53 <Class Diagram Methods> Warningword 81](#_Toc33900689)

[Table 54 <Class Diagram Attributes> Topic 81](#_Toc33900690)

[Table 55 <Class Diagram Methods> Topic 81](#_Toc33900691)

[Table 56 <Class Diagram Attributes> Page 82](#_Toc33900692)

[Table 57 <Class Diagram Methods> Page 83](#_Toc33900693)

[Table 58 <Class Diagram Attributes> Version 83](#_Toc33900694)

[Table 59 <Class Diagram Attributes> GrammarReport 83](#_Toc33900695)

[Table 60 <Class Diagram Attributes> SpellingReport 84](#_Toc33900696)

[Table 61 <Class Diagram Methods> SpellingReport 84](#_Toc33900697)

[Table 62 <Class Diagram Attributes> WarningWordReport 84](#_Toc33900698)

[Table 63 <Class Diagram Attributes> PageReport 85](#_Toc33900699)

[Table 64 <Class Diagram Attributes> ContactReport 85](#_Toc33900700)

[Table 65 <Class Diagram Attributes> BrokenLinkReport 86](#_Toc33900701)

[Table 66 <Class Diagram Attributes> RedirectionReport 86](#_Toc33900702)

[Table 67 <Class Diagram Attributes> BrokenPageReport 86](#_Toc33900703)

[Table 68 <Class Diagram Attributes> MissingFileReport 87](#_Toc33900704)

[Table 69 <Class Diagram Attributes> FaviconReport 87](#_Toc33900705)

[Table 70 <Class Diagram Attributes> SpeedReport 88](#_Toc33900706)

[Table 71 <Class Diagram Attributes> JavascriptReport 88](#_Toc33900707)

[Table 72<Class Diagram Attributes> MobileLayoutReport 88](#_Toc33900708)

[Table 73<Class Diagram Attributes> CookieReport 89](#_Toc33900709)

[Table 74 <Fields> Login 95](#_Toc33900710)

[Table 75 <Buttons/Hyperlinks> Login 95](#_Toc33900711)

[Table 76 <Buttons/Hyperlinks> Menu Manage 96](#_Toc33900712)

[Table 77 <Fields> Manage Staff 97](#_Toc33900713)

[Table 78 <Buttons/Hyperlinks> Manage Staff 97](#_Toc33900714)

[Table 79 <Fields> Manage Website 97](#_Toc33900715)

[Table 80 <Buttons/Hyperlinks> Manage Website 98](#_Toc33900716)

[Table 81 <Buttons/Hyperlinks> Menu Staff 99](#_Toc33900717)

[Table 82 <Fields> Sitemap 100](#_Toc33900718)

[Table 83 <Buttons/Hyperlinks> Sitemap 100](#_Toc33900719)

[Table 84 <Fields> Spelling Test 100](#_Toc33900720)

[Table 85 <Buttons/Hyperlinks> Grammar Test 101](#_Toc33900721)

[Table 86 <Fields> Grammar Test 101](#_Toc33900722)

[Table 87 <Buttons/Hyperlinks> Grammar Test 101](#_Toc33900723)

[Table 88 <Fields> Broken Pages Test 102](#_Toc33900724)

[Table 89 <Buttons/Hyperlinks> Broken Pages Test 102](#_Toc33900725)

[Table 90 <Fields> Broken Links Test 103](#_Toc33900726)

[Table 91 <Buttons/Hyperlinks> Broken Links Test 103](#_Toc33900727)

[Table 92 <Fields> Missing File Test 104](#_Toc33900728)

[Table 93 <Buttons/Hyperlinks> Missing File Test 104](#_Toc33900729)

[Table 94 <Fields> Prohibited Content Test 105](#_Toc33900730)

[Table 95 <Buttons/Hyperlinks> Prohibited Content Test 105](#_Toc33900731)

[Table 96 <Fields> Mobile Layout Test 105](#_Toc33900732)

[Table 97 <Buttons/Hyperlinks> Mobile Layout Test 106](#_Toc33900733)

[Table 98 <Fields> Speed Test 106](#_Toc33900734)

[Table 99 <Buttons/Hyperlinks> Speed Test 107](#_Toc33900735)

[Table 100 <Fields> JavaScript Errors Test 107](#_Toc33900736)

[Table 101 <Buttons/Hyperlinks> JavaScript Errors Test 107](#_Toc33900737)

[Table 102 <Fields> Favicon Test 108](#_Toc33900738)

[Table 103 <Buttons/Hyperlinks> Favicon Test 108](#_Toc33900739)

[Table 104 <Fields> Cookie Test 109](#_Toc33900740)

[Table 105 <Buttons/Hyperlinks> Cookie Test 109](#_Toc33900741)

[Table 106 <Fields> Server Behavior 109](#_Toc33900742)

[Table 107 <Buttons/Hyperlinks> Server Behavior 110](#_Toc33900743)

[Table 108 <Fields> Contact Details 110](#_Toc33900744)

[Table 109 <Buttons/Hyperlinks> Contact Details Test 111](#_Toc33900745)

[Table 110 <Fields> Redirection Test 111](#_Toc33900746)

[Table 111 <Buttons/Hyperlinks> Redirection Test 111](#_Toc33900747)

[Table 112 <Fields> Page Test 112](#_Toc33900748)

[Table 113 <Buttons/Hyperlinks> Page Test 112](#_Toc33900749)

[Table 114 Physical Diagram Dictionary 118](#_Toc33900750)

[Table 115 <Test case> Manage Page Option 119](#_Toc33900751)

[Table 116<Test case> Broken Links Test 120](#_Toc33900752)

[Table 117 <Test case> Broken Pages Test 121](#_Toc33900753)

[Table 118 <Test case> Prohibited Content Test 122](#_Toc33900754)

[Table 119 <Test case> Mobile Layout Test 122](#_Toc33900755)

[Table 120 <Test case> Speed Test 123](#_Toc33900756)

[Table 121 <Test case> Javascript Errors Test 124](#_Toc33900757)

[Table 122 <Test case> Cookie Law Test 125](#_Toc33900758)

[Table 123 <Test case> Server Behavior Test 126](#_Toc33900759)

[Table 124 <Test case> Missing File Test 127](#_Toc33900760)

[Table 125 <Test case> Favicon Test 128](#_Toc33900761)

[Table 126 <Test case> Contact Details Test 129](#_Toc33900762)

[Table 127 <Test case> Redirection Test 129](#_Toc33900763)

[Table 128 <Test case> Pages Test 130](#_Toc33900764)

[Table 129 <Test case> Spelling Test 131](#_Toc33900765)

[Table 130 <Test case> Grammar Test 132](#_Toc33900766)

[Table 131 - Hardware requirement for server 133](#_Toc33900767)

[Table 132 - Software requirement for server 134](#_Toc33900768)

[Table 133 - Add Staff Steps 136](#_Toc33900769)

[Table 134 - Edit Staff Steps 136](#_Toc33900770)

[Table 135 - Delete Staff Steps 137](#_Toc33900771)

[Table 136 - Make new version Steps 138](#_Toc33900772)

[Table 137 - View Sitemap Steps 138](#_Toc33900773)

[Table 138 - Assign website steps 139](#_Toc33900774)

[Table 139 - Add warning word steps 140](#_Toc33900775)

[Table 140 - Edit warning word steps 142](#_Toc33900776)

[Table 141 - Select website steps 142](#_Toc33900777)

[Table 142 - Add page option steps 144](#_Toc33900778)

[Table 143 - Rename or Delete page option steps 145](#_Toc33900779)

[Table 144 - Do a test function steps 146](#_Toc33900780)

**List of Figures**

[Figure 1– Software process model 23](#_Toc33726577)

[Figure 2 – Use Case Diagram 29](#_Toc33726578)

[Figure 3 - Guest Overview Use Case 30](#_Toc33726579)

[Figure 4 - <Guest> Login 30](#_Toc33726580)

[Figure 5 - <Guest> Register 31](#_Toc33726581)

[Figure 6 - Authorized User Overview Use Case 34](#_Toc33726582)

[Figure 7 - <Authorized User> Logout 34](#_Toc33726583)

[Figure 8 - <Authorized User> View profile 35](#_Toc33726584)

[Figure 9 - <Authorized User> Update profile 36](#_Toc33726585)

[Figure 10 - <Authorized User> De-activate account 38](#_Toc33726586)

[Figure 11 - Homeowner Overview Use Case 39](#_Toc33726587)

[Figure 12 - <Homeowner> Post scrap 39](#_Toc33726588)

[Figure 13 - <Homeowner> Chat with collector 41](#_Toc33726589)

[Figure 14 - <Homeowner> Call collector 42](#_Toc33726590)

[Figure 15- <Homeowner> View booking request 43](#_Toc33726591)

[Figure 16 - <Homeowner> Accept booking request 44](#_Toc33726592)

[Figure 17 - <Homeowner> Reject booking request 45](#_Toc33726593)

[Figure 18 - <Homeowner> Update post information 46](#_Toc33726594)

[Figure 19 - <Homeowner> View post history 47](#_Toc33726595)

[Figure 20 - <Homeowner> Delete post 48](#_Toc33726596)

[Figure 21 - <Homeowner> Accomplish post 49](#_Toc33726597)

[Figure 22 - <Homeowner> Review collector 50](#_Toc33726598)

[Figure 23 - Collector Overview Use Case 52](#_Toc33726599)

[Figure 24 - <Collector> Search near-by scraps 52](#_Toc33726600)

[Figure 25 - <Collector> View scrap detail 53](#_Toc33726601)

[Figure 26 - <Collector> Book scrap 55](#_Toc33726602)

[Figure 27 - <Collector> Call homeowner 56](#_Toc33726603)

[Figure 28 - <Collector> Chat with homeowner 57](#_Toc33726604)

[Figure 29 - <Collector> View pick-up schedule 58](#_Toc33726605)

[Figure 30 - <Collector> View direction 59](#_Toc33726606)

[Figure 31 - <Collector> View booking response 60](#_Toc33726607)

[Figure 32 - <Collector> View booking scrap list 61](#_Toc33726608)

[Figure 33 - <Collector> Cancel booking 62](#_Toc33726609)

[Figure 34 - <Collector> View review from Homeowner 63](#_Toc33726610)

[Figure 35 – Admin Overview Use Case 64](#_Toc33726611)

[Figure 36 - <Admin> Activate account 64](#_Toc33726612)

[Figure 37 - <Admin> De-activate account 65](#_Toc33726613)

[Figure 38 - <Admin> Activate post 66](#_Toc33726614)

[Figure 39 - <Admin> Deactivate post 67](#_Toc33726615)

[Figure 40 - <Admin> Activate category 68](#_Toc33726616)

[Figure 41 - <Admin> Deactivate category 69](#_Toc33726617)

[Figure 42 - <Admin> Add new category 70](#_Toc33726618)

[Figure 43 - Conceptual Diagram 72](#_Toc33726619)

[Figure 44 Class Diagram 75](#_Toc33726620)

[Figure 45 <Sequence Diagram> Guest Login 88](file:///D:\Capstone_JS_Spring2020_FE_Doc\Document\Scrap_Collector_Full_Doc.docx#_Toc33726621)

[Figure 46 <Sequence Diagram> Staff Test Pages 88](#_Toc33726622)

[Figure 47 <Sequence Diagram> Staff Test Favicon 88](#_Toc33726623)

[Figure 48<Sequence Diagram> Staff Test Contact Details 88](#_Toc33726624)

[Figure 49 <Sequence Diagram> Staff Test Redirection 88](#_Toc33726625)

[Figure 50 <Sequence Diagram> Staff Test Missing File 90](#_Toc33726626)

[Figure 51 <Sequence Diagram> Manager Build Sitemap 91](#_Toc33726627)

[Figure 52 <Sequence Diagram> Staff Test Cookie 91](#_Toc33726628)

[Figure 53 <Sequence Diagram> Staff Test Broken Pages 91](#_Toc33726629)

[Figure 54 <Sequence Diagram> Staff Test Broken Links 91](#_Toc33726630)

[Figure 55 <Sequence Diagram> Staff Test Mobile Layout 91](#_Toc33726631)

[Figure 56 <Sequence Diagram> Staff Test Javascript Errors 92](#_Toc33726632)

[Figure 57 <Sequence Diagram> Staff Test Prohibited 92](#_Toc33726633)

[Figure 58 <Sequence Diagram> Staff Test Spelling 92](#_Toc33726634)

[Figure 59 <Sequence Diagram> Staff Test Grammar 92](#_Toc33726635)

[Figure 60 <Sequence Diagram> Staff Test Server Behavior 92](#_Toc33726636)

[Figure 61 <Sequence Diagram>Staffmeasure the speed test 92](#_Toc33726637)

[Figure 62 Login 93](#_Toc33726638)

[Figure 63 Menu Manager 94](#_Toc33726639)

[Figure 64 Manage Staff 94](#_Toc33726640)

[Figure 65 Manage Website 95](#_Toc33726641)

[Figure 66 Menu Staff 96](#_Toc33726642)

[Figure 67 Sitemap 97](#_Toc33726643)

[Figure 68 Spelling Test 98](file:///D:\Capstone_JS_Spring2020_FE_Doc\Document\Scrap_Collector_Full_Doc.docx#_Toc33726644)

[Figure 69 Grammar Test 99](#_Toc33726645)

[Figure 70 Broken Pages Test 99](#_Toc33726646)

[Figure 71 Broken Links Test 100](#_Toc33726647)

[Figure 72 Missing File Test 101](#_Toc33726648)

[Figure 73 Prohibited content test 102](#_Toc33726649)

[Figure 74 Mobile Layout Test 103](#_Toc33726650)

[Figure 75 Speed Test 104](#_Toc33726651)

[Figure 76 - JavaScript Errors Test 105](#_Toc33726652)

[Figure 77 Favicon Test 105](#_Toc33726653)

[Figure 78 Cookie Test 106](#_Toc33726654)

[Figure 79 Server Behavior 107](#_Toc33726655)

[Figure 80 - Contact Details Test 108](#_Toc33726656)

[Figure 81 - Redirection Test 109](#_Toc33726657)

[Figure 82 Page Test 109](#_Toc33726658)

[Figure 83 Entity Relationship Diagram 111](#_Toc33726659)

[Figure 84 Physical Diagram 118](#_Toc33726660)

[Figure 85 - Add Staff UI 138](#_Toc33726661)

[Figure 86 - Add Staff Popup 138](file:///D:\Capstone_JS_Spring2020_FE_Doc\Document\Scrap_Collector_Full_Doc.docx#_Toc33726662)

[Figure 87 - Edit Staff UI 139](#_Toc33726663)

[Figure 88 - Edit Staff Popup 139](#_Toc33726664)

[Figure 89 - Delete Staff UI 140](#_Toc33726665)

[Figure 90 - Delete Staff Popup 140](#_Toc33726666)

[Figure 91 - Make new version UI 140](#_Toc33726667)

[Figure 92 - View Sitemap UI 141](#_Toc33726668)

[Figure 93 - Sitemap Screen 141](#_Toc33726669)

[Figure 94 - Assign website UI 142](#_Toc33726670)

[Figure 95 - Assign website popup 142](#_Toc33726671)

[Figure 96 - Assign website popup 142](#_Toc33726672)

[Figure 97 - Add warning word UI 143](#_Toc33726673)

[Figure 98 - Add warning word popup 143](#_Toc33726674)

[Figure 99 - Add warning word popup 143](#_Toc33726675)

[Figure 100 - Edit warning word UI 144](#_Toc33726676)

[Figure 101 - Edit warning word popup 144](file:///D:\Capstone_JS_Spring2020_FE_Doc\Document\Scrap_Collector_Full_Doc.docx#_Toc33726677)

[Figure 102 - Edit warning word popup 144](file:///D:\Capstone_JS_Spring2020_FE_Doc\Document\Scrap_Collector_Full_Doc.docx#_Toc33726678)

[Figure 103 - Select website UI 145](#_Toc33726679)

[Figure 104 - Select page option UI 145](#_Toc33726680)

[Figure 105 - Add page option popup 146](#_Toc33726681)

[Figure 106 - Add page option popup 146](#_Toc33726682)

[Figure 107 - Add page option popup 146](#_Toc33726683)

[Figure 108 - Select page option UI 147](#_Toc33726684)

[Figure 109 - Select page option popup 147](#_Toc33726685)

[Figure 110 - Rename or Delete page option popup 148](#_Toc33726686)

[Figure 111 - Select page option UI 148](#_Toc33726687)

[Figure 112 - Select page option popup 149](#_Toc33726688)

[Figure 113 - Test function UI 149](#_Toc33726689)

# Introduction

## Project Information

* Project name:  **Scrap Collector**
* Project Code: **SC**
* Product Type: **Mobile Application, Website Application**
* Start Date: **January 13rd, 2020**
* End Date: **--**

## Introduction

In this document, we introduce a new solution for those who are doing the job as collecting scraps. Scrap is understood as unusable materials such as iron, aluminum, plastic bottles, cans, etc… which can be recycled. Current job of the scrap collectors is to go around the place where they are living and ask if anybody has scrap to sell. That traditional way is such an inconvenient way for both the collector and the homeowner.

Based on our researches and analysis, we came to a solution for scrap collector and people who want to sell scrap in Viet Nam. We build a system which help the scrap collectors to find near-by scrap posted in the defined radius of 5km or 10km, and based on those location, we help the collector to find out the smartest way to go and collect all the scrap that they have dealt. Beside of that, we also provide a mobile application that help homeowner who want to sell scrap to post scrap and contact the collector easily.

## Current Situation

Now, there is no mobile application that helps both homeowner and collector to organize their work in a smarter way yet. Every day, the collector go around his/her living place to collect scrap, and the homeowner have to wait for the collector. Some large scrap collector service post their contact information onto websites, Facebook pages or E-commerce websites for those who want to sell scrap can contact. The homeowner can call and require the scrap collector service to go to their house or can bring their scrap to the address of that service.

## Problem Definition

Below are the disadvantages of the current situation:

* The collector spends all day outside but cannot find any scrap.
* The collector forgets to go to collect the scrap that has been dealt with the customer.
* The collector cannot optimize his/her routes.
* The homeowner has to wait for the scrap collector to pass by his/her house and call the collector.

## Proposed Solution

Building a mobile application known as a scrap collector helping system named “Scrap Collector”. It helps scrap collectors to enhance their productivity in daily work. The following workflow and features should be implemented:

### **5.1 Feature functions**

* Post scrap and request collector to pick-up
* Search for near-by scraps
* Book scrap
* Negotiate scrap price for better benefit
* Get a pick-up schedule that is optimized based on location and time
* Review collector
* User can contact to others through calling or chatting

### **5.2** **Advantages and disadvantages**

The advantages and disadvantages of the proposed solution:

* **Advantages**:
  + More effective way for the collector to collect scraps
  + The good interaction between the homeowner and the collector
  + Support the homeowner to sell scraps for further recycling instead of throwing scrap
  + Save time and effort for both homeowner and collector
* **Disadvantages**:
  + Only support for scrap collectors in Viet Nam
  + Not all scrap collector has smart phone to take advantage of this application

## Functional Requirements

Function requirements of the system are listed as below:

**6.1 Admin:**

* Admin can create, activate, de-activate or update account.
* Admin can create, activate, de-activate or update category of scrap.
* Admin can activate, de-activate or update scrap posted by customer.

**6.2 Collector:**

* Collector can find near-by scrap with defined radius.
* Collector can view detail of each scrap.
* Collector can contact with the owner customer of the scrap.
* Collector can negotiate the price of scrap with customer.
* Collector can view the list of dealt scrap.
* Collector can find the best route to go to collect scrap.
* Collector can update or de-active account.

**6.3 Homeowner**:

* Homeowner can post scrap for sale.
* Homeowner can contact the collector.
* Homeowner can negotiate price of scrap with collector.
* Homeowner can cancel, update status of posted scrap.
* Homeowner can review collector.
* Homeowner can update or de-activate account.

## Role & Responsibility

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Full Name** | **Role** | **Position** | **Contact** |
| 1 | Lại Đức Hùng | Project Manager | Supervisor | hungld5@fe.edu.vn |
| 2 | Nguyễn Duy Đạt | Developer | Leader | datndse63093@fpt.edu.vn |
| 3 | Tiết Lê Bảo Khánh | Developer | Member | khanhtlbse62247@fpt.edu.vn |
| 4 | Nguyễn Hoàng Anh Trung | Developer | Member | trungnhase62282@fpt.edu.vn |
| 5 | Nguyễn Hoàng Nhân | Developer | Member | nhannhse63259@fpt.edu.vn |

Table - Role & Responsibility

# Software Project Management Plan

## Problem Definition

* 1. **Name of this Capstone Project**
* Official name: Scrap collector
* Vietnamese name: Ứng dụng hỗ trợ thu mua ve chai
* Abbreviation: SC
  1. **Problem Abstract**
* As current Vietnamese scrap collectors have to waste a lot of time to go around and find who has scrap to sell. This traditional way is ineffective, for example, the collectors don’t know exactly where to go, so they just go around and ask loudly for scrap, which takes their time, their force and harms to their health.
* This project is concern about implementing information technologies and mapping direction algorithms into scrap collectors’ daily work. We call it Scrap Collector Helper System (SC). SC provides the homeowner an easy way to post the scrap they want to sell with detail information and the recommended price. Besides that, SC also provides the collector a feature to find out near-by scrap, book scrap and contact with the homeowner. Moreover, SC helps the collector to save time and force by providing the optimized route to collect all booked scrap. Finally, SC gives homeowner chances to review the collector and those collector with good review will have priority in their work.
  1. **Project Overview**
     1. **Current Situation**

Below are the problems encountered in this project:

* Limit of time: our team has only 4 members and we have to get requirements, complete document, develop product and do the test in just 14 weeks.
* New technique and framework: when applying new framework into capstone project, all members of the team need an amount of time to get used to new techniques.
* Lack of User Interface and User Experience design skill: all team members are studying JS for major, no one has studied about UI and UX designing before.
* Misunderstanding in business logic: the business login of scrap collecting is quite strange with us, and all requirements are given by the mentor, who is not a scrap collector. Although we have observed many scrap collectors, there are still some misunderstood logic.
* Absence of team member: team members can have a conflict in meeting schedule because of sick, class timetable or work schedule, etc…
  + 1. **The Proposed System**

According to the technology researches, we found out that the *Chinese postman problem* (also known as route inspection problem) is very capable of resolving the problem of collecting scrap. The *Chinese postman problem* is a mathematical problem of graph theory which helps the mailman to find out the shortest route through his neighborhood that return him back to the point he starts and allow him to go through every street at least once. Because of its popularity and the high applicability, we decided to choose *Chinese postman problem* to use in application.

We also build a high available web server to maintain the main system to work 24/7 to make sure that if mobile applications have the need of accessing to the server to get or update the information there will always be available.

We assign responsibility in vertical to make sure if any member in this problem cannot continue to work in our team there will be the least harmful to the project processes.

Our system includes 2 main subsystems:

* An online website for the admins to help them manage user account, category and scrap post.
* A mobile application for homeowner and collector to sell and buy scrap.
  + - 1. **Web application**

Web application is common tool to help admin manage user, category and scrap post. This application is used by administrator team and do followings:

* + Web Manage user account
  + Manage scrap category
  + Manage posted scrap
    - 1. **Mobile application**

Mobile application is a tool to help homeowner and collector to sell and buy scrap. Mobile application provide following features:

* For homeowner:
  + Post Scrap for sale
  + Contact the collector
  + Manage scrap
  + Negotiate scrap price
  + Update information
* For collector:
  + Find near-by scrap
  + Book scrap
  + Contact the homeowner
  + Schedule scrap
  + Negotiate price
    1. **Boundaries of the System**

The system can:

* Allow Admin to manage user accounts .
* Allow Admin to manage list category of scrap.
* Allow Admin to manage scrap posted by homeowner.
* Allow Homeowner to post scrap for sale.
* Allow Homeowner to negotiate scrap price.
* Allow Homeowner to contact the collector.
* Allow Homeowner to review the collector.
* Allow Collector to find near-by scrap.
* Allow Collector to negotiate scrap price.
* Allow Collector to schedule a pickup.
* Allow Collector to contact the homeowner.

The system cannot:

* Help collector make payment online.
  + 1. **Future Plans**

If this application becomes widely used, the team intends to implement these following features:

* Improve security of system by strict validation and authorization filters
* Allow collector to make video call with homeowner to check scrap
* Connect with scrap factory to help collect large amount of scrap
* Widen the scale of application, distribute it to another countries like countries in ASIAN
  + 1. **Development environment**
       1. **Hardware requirements**

**For server**

|  |  |  |
| --- | --- | --- |
| **Hardware** | **Minimum Requirement** | **Recommended** |
| **Internet Connection** | Cable, Wi-Fi (8 Mbps) | Cable, Wi-Fi (50 Mbps or more) |
| **Operation System** | XP, Vista, 7, 10, Window Server 2008 | 10, Window server 2008 |
| **Computer Processor** | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core (12M Cache, 2.50 GHz) |
| **Computer memory** | 4GB RAM | 32 GB RAM or more |
| **Storage space** | 1GB | 4GB or more |

Table - Hardware Requirements for Server

**For PC**

|  |  |  |
| --- | --- | --- |
| **PC** | **Minimum Requirements** | **Recommended** |
| **Internet Connection** | Cable, Wi-Fi (4 Mbps) | Cable, Wi-Fi (8 Mbps) |
| **Operating System** | Window 7 | Window 7 or more. |
| **Computer Processor** | Intel® Core i3 1.4GHz | Intel® Core i5 2.50GHz |
| **Computer Memory** | 1GB RAM | 2GB RAM or more |
| **Web Browser** | Chromes (v42 or higher) | Chrome latest stable version |

Table - Hardware requirement for PC

* + - 1. **Software requirement**

|  |  |  |
| --- | --- | --- |
| **Software** | **Name / Version** | **Description** |
| **Operation System** | Windows Server 2014 | Operating system and platform for development |
| **Environment** | Java EE 8.0, Node v10, npm v6, react-native v0.61 | Specification for developing web application |
| **Modeling tool** | StarUML | Used to design diagram |
| **IDE** | Visual Studio Code 1.27.2 | Programming tools |
| **DBMS** | PostgreSQL | Used to create & manage the database for system |
| **Source control** | GitHub, GitHub Desktop | Used for source control |
| **Web browser** | Chrome 69 or above | Testing browser |

Table - Software Requirement

## Project Organization

* 1. **Software Process Model**

Our team has chosen to use Scrum model for developing this project. Scrum is one of the implementations of agile methodology. Scrum allows us to focus on delivering deliverables to the customer at the end of every sprint, each sprint lasts about two to three weeks. Below are reasons why our team chooses Scrum model:

* Our team has only 4 members, and tasks are considered to be assigned vertically, which means that each member has to take part in all steps from getting requirements, designing, implementing, testing and managing. So, Scrum is the most suitable model for a medium project like SC.
* User requirements are very difficult to be defined at the first time, and product owner may change requirement or extend scope. In Scrum model, team member can adapt to changes better.
* In the project there are many new technologies that need to be learned. With the Scrum model, the team can learn and develop in parallel to meet deadline.




Figure – Software process model

***Reference:***[*https://www.apeironsoftware.com/scrum-roles-artifacts-and-ceremonies/*](https://www.apeironsoftware.com/scrum-roles-artifacts-and-ceremonies/)

* 1. **Roles and responsibilities**

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Full name** | **Role in Group** | **Responsibilities** |
| **1** | Lại Đức Hùng | Product Owner | * Specify user requirement * Control the development process * Give out technique and business analysis support |
| **2** | Nguyễn Duy Đạt | Scrum Master | * Managing process * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing * Arrange Meeting * Risk Management |
| **3** | Tiết Lê Bảo Khánh | Scrum team member | * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |
| **4** | Nguyễn Hoàng Anh Trung | Scrum team member | * Designing database * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |
| **5** | Nguyễn Hoàng Nhân | Scrum team member | * Clarifying requirements * Prepare documents * GUI Design * Create test plan * Coding * Testing |

Table - Roles & Responsibilities Details

* 1. **Tools and Techniques**

|  |  |
| --- | --- |
| Tool/Technique | Name |
| Front-end | HTML, CSS, JavaScript, jQuery, React, AngularJS |
| Back-end | NestJS, TypeScript, TypeORM |
| IDE | Visual Studio Code |
| DBMS | Firebase, PostgreSQL |
| Source Control | GitHub, GitHub Desktop, GitLab |
| Modelling tool | StarUML |

Table - Tools and techniques

## Project Management Plan

* + 1. **Product Backlog**

All product backlogs could be found here.

* + 1. **Sprint Backlog**

All product backlogs could be found here.

* + 1. **Deliverables**
    2. **All Meeting Minutes**

All sprint meeting minutes could be found here.

## Coding Convention

**Summary**:

* **Naming Convention**:
* Variable names should be short yet meaningful. The choice of a variable name should be designed to indicate to the casual observer the intent of its use.
* Methods should be verbs, in mixed case with the first letter lowercase, with the first letter of each internal word capitalized (Camel case).
* **Indentation**:
* One declaration per line is recommended since it encourages commenting.
* In absolutely no case should variables and functions be declared on the same line.
* Do not put different types on the same line.
* **Declarations Convention:**
  + One declaration per line is recommended since it encourages commenting.
  + Using Java Code Convention from:

<http://www.oracle.com/technetwork/java/codeconvtoc-136057.html>

* + Using Javascript Code Convention from:

<https://google.github.io/styleguide/jsguide.html>

# Software Requirement Specification

## User Requirement Specification

* 1. **Guest Requirement**

*Guest is a person who doesn’t have access to the system. To use all functions, guest must login. These are some functions guest can use:*

* Login.
* Register an account
  1. **Authorized User Requirement**

*Authorized User is an authorized user who has permission to login into the system. Authorize User can use below functions:*

* Log out
* View profile
* Update profile
  1. **Homeowner Requirement**

*Homeowner is an authorized user who has permission to login into the system. With Homeowner role, user can use all functions of Authorized User and below functions:*

* Post scrap for sale
* Chat with collector
* Call collector
* Review collector
* Update post information
* View post history
* Delete post
* Accomplish post
* View scrap price negotiation from Collector
* Accept scrap price negotiation
* Reject scrap price negotiation
* View scrap price negotiation from Collector
* Accept scrap price negotiation
* Reject scrap price negotiation
* Review Collector
  1. **Collector Requirement**

*Collector is an authorized user who has permission to login into the system. With Collector role, user can use all functions of Authorized User and below functions:*

* Search near-by scraps
* View scrap detail
* Negotiate scrap price
* Book scrap
* Call Homeowner
* Chat with Homeowner
* View pick-up schedule
* View direction
* View scrap price negotiation response
* View scrap booking response
* View booking list
* Cancel booking
* Accomplish booking
* View review
  1. **Admin Requirement**

*Admin is an authorized user has permission to login into the system under admin role, Admin can use below management functions:*

* Manage user account
* Manage scrap post
* Manage category

## System Requirement Specification

* 1. **External Interface Requirement**
     1. **User Interface**
* GUI should be simple, clear, intuitive, and reminiscent.
* The interface design is an iterate process includes: designing, sketching, prototyping and user assessment.
* Website and mobile application must be responsive, suitable with all devices resolution such as: laptop, tablet or smartphone.
* Every feature should be arranged and displayed briefly.
* The User Interface uses language is Vietnamese.
  + 1. **Hardware Interface**
* Laptop or Personal Computer
* Smartphone or Tablet
  + 1. **Software Interface**
* The website works with Firefox (v57 or above), Chrome (v51 or above), Safari (v5 or above) or any web browser which supports HTML5 & CSS3.
* The mobile app work best on android version 6.0.1+.
  + 1. **Communication Protocol**
* Use HTTP protocol 1.1 for communication between:
  + Web application and web service
  + Mobile application and service
  1. **System Overview Use Case**




Figure – Use Case Diagram

* 1. **List of use case**
     1. **<Guest> Overview Use Case**




Figure 3 - Guest Overview Use Case

* + - 1. **Login**




Figure 4 - <Guest> Login

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_1** | | | |
| **Use Case No.** | SC \_UC\_1 | **Use Case Version** | 1.0 |
| **Use Case Name** | Login | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Guest   **Summary:**   * Allow guest to log in the system.   **Goal:**   * Guest can log in the system with specific role.   **Triggers:**   * Guest sends login command.   **Preconditions:** N/A  **Post conditions:**   * Success: Guest is authorized with specific role in the system. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Guest goes to login view. | System requires identity information from Guest:  - “Tên đăng nhập” (required): text input.  - “Mật khẩu” (required): text input.  - “Đăng nhập” button.  - “Đăng kí tài khoản” button | | 2 | Guest inputs required information. |  | | 3 | Guest presses “Đăng nhập” button. | System validate information. [Exception 1] [Exception 2][Exception 3] ][Exception 4] | | 4 |  | System let Guest to the “Trang chủ” screen based on specific role. |   **Alternative Scenario: N/A**  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost | | 2 | Guest let “Tên đăng nhập” input empty | Focus on “Tên đăng nhập” filed, show error message “Không để trống thông tin này” | | 3 | Guest let “Mật khẩu” input empty | Focus on “Mật khẩu” filed, show error message “Không để trống thông tin này” | | 4 | Guest enter wrong identity information. | System shows error message “Tên đăng nhâp hoặc mật khẩu không chính xác. Vui lòng thử lại” |   **Relationships:** N/A  **Business Rules:**   * Password is encrypted before being sent to server. * After login to system, guest will be redirected to specific view based on their role on the system: homeowner, collector or admin. * If role is “Collector”, the system will display to Collector view. * If role is “Homeowner”, the system will display to Homeowner view. * If role is “Admin”, the system will display to Admin Dashboard view. | | | |

Table 7 **-** <Guest> Login use case specification

* + - 1. **Register account**




Figure 5 - <Guest> Register

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_2** | | | |
| **Use Case No.** | SC \_UC\_2 | **Use Case Version** | 1.0 |
| **Use Case Name** | Register account | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Guest   **Summary:**   * Allow guest to create an account the system.   **Goal:**   * Guest can have an account in the system with specific role: Homeowner or Collector.   **Triggers:**   * Guest presses “Đăng kí tài khoản” button on Login screen.   **Preconditions:** N/A  **Post conditions:**   * Success: A new account is created with specific role in the system. * Fail: System shows error messages. Account is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Guest goes to register view. | System shows a screen with 2 buttons:  - “Tôi thu mua ve chai” button  - “Tôi bán ve chai” button | | 2 | Guest presses on a button | System requires identity information from Guest:  - “Tên đăng nhập” (required): text input  - “Email”(optional): text input  - “Mật khẩu” (required): text input  - “Xác nhận mật khẩu” (required): text input  - “Số điện thoại” (required): text input  - “Tỉnh/Thành phố” (required): selection  - “Quận/Huyện” (required): selection  - “Phường/Xã” (required): selection  - “Địa chỉ” (required): text input  - “Họ”: text input.  - “Tên” (required): text input.  System shows “Đăng kí” button | | 3 | Guest inputs full required information |  | | 4 | Guest presses “Đăng kí” button. | System validates inputs[Exception 1] [Exception 2] [Exception 3] [Exception 4] [Exception 5] [Exception 6] [Exception 7] [Exception 8] [Exception 9] [Exception 10] [Exception 11] [Exception 12] [Exception 13] | | 5 |  | System creates account with specific role and lets Guest to Login |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 | Guest let “Tên đăng nhập” input empty | Focus in “Tên đăng nhập” field. Show error message “Không để trống thông tin này” | | 3 |  | System focuses on “Tên đăng nhập” field and show error message “Đã có người sử dụng tên đăng nhập này, vui lòng chọn tên đăng nhập khác” when the username is duplicated. | | 4 | Guest let “Mật khẩu” input empty | Focus in “Mật khẩu” field. Show error message “Không để trống thông tin này” | | 5 | Guest let “Số điện thoại” input empty | Focus in “Số điện thoại” field. Show error message “Không để trống thông tin này” | | 6 | Guest let “Địa chỉ” input empty | Focus in “Địa chỉ” field. Show error message “Không để trống thông tin này” | | 7 | Guest choose “Địa chỉ” not in Viet Nam | Focus in ““Địa chỉ” field. Show error message “Địa chỉ không hợp lệ” | | 8 | Guest let “Tên” input empty | Focus in “Tên” field. Show error message “Không để trống thông tin này” | | 9 | Guest does not choose Role | Focus in Role field. Show error message “Vui lòng chọn vai trò” | | 10 | Guest let “Mật khẩu” less than 6 letters | Focus in “Mật khẩu” field. Show error message “Mật khẩu tối thiểu 6 kí tự”. | | 11 | “Xác nhận mật khẩu” is not same as “Mật khẩu”, empty or less than 6 letters. | Focus in “Xác nhận mật khẩu” field. Show error message “Xác nhận mật khẩu không khớp”. | | 12 | Guest input wrong Email format | Focus in Email field. Show error message “Địa chỉ Email không hợp lệ” | | 13 | Guest input wrong Phone number format | Focus in “Số điện thoại” field. Show error message “Số điện thoại không hợp lệ” |   **Relationships:** N/A  **Business Rules:**   * Password is encrypted before being sent to server. * Email must contain “@” and must be valid. * Phone number must be in right format. * After register, the user will be logged in to the system and be redirected to Login screen. * If user presses on “Tôi bán ve chai” button, new account will be created with role “Homeowner”. * If user presses on “Tôi thu mua ve chai” button, new account will be created with role “Collector”. | | | |

Table 8 - <Guest> Register use case specification

* + 1. **<Authorized User> Overview Use Case**




Figure - Authorized User Overview Use Case

* + - 1. **Logout**




Figure - <Authorized User> Logout

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_3** | | | |
| **Use Case No.** | SC \_UC\_3 | **Use Case Version** | 1.0 |
| **Use Case Name** | Logout | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Authorized User   **Summary:**   * This use case allows the Authorized User to log out of the system.   **Goal:**   * The Authorized User logs out of the system successfully.   **Triggers:**   * User presses “Đăng xuất” button.   **Preconditions:**   * User has already logged in the system with the role that has been authorized.   **Post conditions:**   * Success: The Authorized User logs out of the system successfully, system moves to Login Screen. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | The Authorized User presses on “Đăng xuất” button. | System clear the session of that Authorized User then shows Login screen. [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** N/A  **Business Rules:**   * Only Authorized User can log out. * After the Authorized User logs out, clear all sessions of that user. | | | |

Table - <Authorized User> Logout use case specification

* + - 1. **View profile**




Figure - <Authorized User> View profile

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_4** | | | |
| **Use Case No.** | SC \_UC\_4 | **Use Case Version** | 1.0 |
| **Use Case Name** | View Profile | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Authorized User   **Summary:**   * Allow Authorized User to view his/her profile.   **Goal:**   * Authorized User views profile.   **Triggers:**   * User chooses “Tài khoản” tab in tab navigation.   **Preconditions:**   * User has already logged in the system with the role that has been authorized.   **Post conditions:**   * Success: System shows Profile screen. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Authorized User chooses “Tài khoản” tab in tab navigation. | System shows Profile Screen with:   * “Ảnh đại diện” * “Tên” * “Tên đăng nhập” * “Số điện thoại” * “Địa chỉ” * “Chỉnh sửa” button * “Đăng xuất” button   [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC \_UC\_5] [SC \_UC\_6]  **Business Rules:**   * Only Authorized User can view profile * Password mustn’t be shown | | | |

Table - <Authorized User> View profile use case specification

* + - 1. **Update profile**




Figure - <Authorized User> Update profile

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_5** | | | |
| **Use Case No.** | SC \_UC\_5 | **Use Case Version** | 1.0 |
| **Use Case Name** | Update Profile | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Authorized User   **Summary:**   * Allow Authorized User to update his/her profile.   **Goal:**   * Authorized User updates profile.   **Triggers:**   * User presses “Chỉnh sửa” button in “Tài khoản” screen.   **Preconditions:**   * User has already logged in the system with the role that has been authorized.   **Post conditions:**   * Success: System shows Update Profile screen. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Authorized User presses “Chỉnh sửa” button in “Tài khoản” screen. | System shows Update Profile Screen with:   * “Chỉnh sửa” title * “Ảnh đại diện”: image, editable * “Họ”: text, editable * “Tên”: text, editable * “Số điện thoại”: text, editable * “Địa chỉ”: text, editable * “Mật khẩu”: hidden text, editable * Confirm password: text, editable * “Lưu chỉnh sửa” button * “Hủy” button | | 2 | Authorized User edit editable fields |  | | 3 | Authorized User presses “Lưu chỉnh sửa” button. [Alternative 1] | System saves new information and shows Profile screen with new information. [Exception 1][Exception 2] [Exception 3][Exception 4] [Exception 5] [Exception 6] [Exception 7] [Exception 8] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Authorized User presses “Hủy” button. | System shows “Tài khoản” screen. |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. | | 2 | Guest let Full name input empty | Focus in Full name field. Show error message “Không để trống thông tin này” | | 3 | Guest let Phone number input empty | Focus in Phone number field. Show error message “Không để trống thông tin này” | | 4 | Guest let Address input empty | Focus in Address field. Show error message “Không để trống thông tin này” | | 5 | Guest choose Address not in Viet Nam | Focus in Address field. Show error message “Địa chỉ không hợp lệ” | | 6 | Guest let Password less than 6 letters | Focus in Password field. Show error message “Mật khẩu tối thiểu 6 kí tự”. | | 7 | Confirmed password is not same as Password, empty or less than 6 letters. | Focus in Confirm Password field. Show error message “Xác nhận mật khẩu không khớp”. | | 8 | Guest input wrong Phone number format | Focus in Email field. Show error message “Số điện thoại không hợp lệ” |   **Relationships:** [SC \_UC\_4]  **Business Rules:**   * Only Authorized User can update profile * Password mustn’t be shown * Phone number must be in the phone number format | | | |

Table - <Authorized User> Update profile use case specification

* + - 1. **View notification**




Figure - <Authorized user> View notification

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_6** | | | |
| **Use Case No.** | SC \_UC\_6 | **Use Case Version** | 1.0 |
| **Use Case Name** | View notification | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 29/2/2020 | **Priority** | Normal |
| **Actor:**   * Authorized User   **Summary:**   * Allow Authorized User to view notification.   **Goal:**   * Authorized User views notification.   **Triggers:**   * User receives notification * User presses on “Thông báo” tab in bottom tab bar   **Preconditions:**   * User has already logged in the system with the role that has been authorized.   **Post conditions:**   * Success: System shows notification. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Authorized User presses “Thông báo” tab in bottom tab bar. | System shows “Thông báo” Screen with list of notifications. Each notification contains:   * Time * Title of notification * Content of notification   [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** N/A  **Business Rules:**   * Notifications are organized and shown by time of notification, the latest notification is placed on the top. | | | |

Table - <Authorized user> View notification use case specification

* + 1. **<Homeowner> Overview Use Case**




Figure 11 - Homeowner Overview Use Case

* + - 1. **Post scrap**




Figure - <Homeowner> Post scrap

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_7** | | | |
| **Use Case No.** | SC \_UC\_7 | **Use Case Version** | 1.0 |
| **Use Case Name** | Post scrap | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | High |
| **Actor:**   * Homeowner   **Summary:**   * Allow Homeowner to post scrap for sale.   **Goal:**   * Homeowner post one or many scraps for sale in a post.   **Triggers:**   * Homeowner presses “Đăng bán” button in bottom tab bả.   **Preconditions:**   * User must sign in as a Homeowner   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner goes to post scrap view. | System requires identity information from Homeowner:  - “Tiêu đề” (required): text input  - “Ảnh” : at most 5 images  - Giá bán: number  - “Mô tả”: text input  - “Thời gian” (required): selection  - “Địa chỉ”: text input  - “Số điện thoại”: number  - Chi tiết: one or more, contains: “Tiêu đề”, “Mô tả”, “Phân loại”, “Đơn vị”, “Số lượng” | | 2 | Homeowner inputs full required information |  | | 3 | Homeowner presses “Đăng bán” button. | System validates all required fields [Exception 1] [Exception 2] [Exception 3] [Exception 4] [Exception 5] | | 4 |  | System creates new post and let Homeowner to “Trang chủ” screen |   **Alternative Scenario: N/A**  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 | Homeowner let “Tiêu đề” input empty | Focus in “Tiêu đề” field. Show error message “Không để trống thông tin này”. | | 3 | Homeowner does not select “Phân loại” | Focus in “Phân loại” field. Show error message “Chọn loại ve chai”. | | 4 | Homeowner chooses “Địa chỉ” not in Viet Nam | Focus in “Địa chỉ” field. Show error message “Địa chỉ không hợp lệ” |   **Relationships:** N/A  **Business Rules:**   * Each scrap post can have one or many scraps. * Created post will have “New” status. * If Homeowner doesn’t input Price field, show price as “Liên hệ”. * System records time of the post automatically. * The default value of address of a post is get from Homeowner’s profile. * The default value of phone number of a post is get from Homeowner’s profile. | | | |

Table - <Homeowner> Post scrap use case specification

* + - 1. **Chat with collector**




Figure - <Homeowner> Chat with collector

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_8** | | | |
| **Use Case No.** | SC\_UC\_8 | **Use Case Version** | 1.0 |
| **Use Case Name** | Chat with collector | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to chat with collector   **Goal:**   * Homeowner chats with one or many Collectors   **Triggers:**   * User presses “Chat” tab in bottom tab bar   **Preconditions:**   * User must be a homeowner   **Post conditions:**   * Success: A conversation between Homeowner and Collector is created. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner chooses “Chat” tab in bottom tab bar | System shows “Chat” screen with all conversations of that Homeowner | | 2 | Homeowner chooses a conversation | System shows messages in chosen conversation, a text input and a “Gửi” button | | 3 | Homeowner inputs message and presses “Gửi” button | System sends message to the Collector in that conversation and shows that message [Exception 1] |   **Alternative Scenario: N/A**  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** Generalized from Contact with Collector use case  **Business Rules:**   * A Homeowner can chat with many Collectors * A conversation is related to a post | | | |

Table - <Homeowner> Chat with collector use case specification

* + - 1. **Call collector**




Figure - <Homeowner> Call collector

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_9** | | | |
| **Use Case No.** | SC\_UC\_9 | **Use Case Version** | 1.0 |
| **Use Case Name** | Call collector | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow Homeowner to call Collector   **Goal:**   * Homeowner calls Collector for direct communication.   **Triggers:**   * User presses “Gọi” button or button with phone icon.   **Preconditions:**   * User must be a homeowner   **Post conditions:**   * Success: Homeowner calls Collector. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Gọi” button or button with phone icon. | System shows:   * Alert message: “Bạn muốn gọi cho người thu mua” * “Đồng ý” button * “Hủy” button | | 2 | Homeowner presses “Đồng ý” button | System uses call service of phone to make a call to Collector. [Exception 1] [Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Hủy” button | System goes back to previous screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows message the "Không có quyền truy cập" when the application does not have permission to make a phone call. |   **Relationships:** Generalized from Contact with Collector use case  **Business Rules:**   * Mobile Application must ask user for making phone call permission | | | |

Table - <Homeowner> Call collector use case specification

* + - 1. **View booking request**




Figure - <Homeowner> View booking request

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_10** | | | |
| **Use Case No.** | SC\_UC\_10 | **Use Case Version** | 1.0 |
| **Use Case Name** | View booking request | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Medium |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to view scrap booking request   **Goal:**   * Homeowner view scrap booking request from Collector then accept or reject it.   **Triggers:**   * User receives booking notification.   **Preconditions:**   * User must be a Homeowner   **Post conditions:**   * Success: User view booking detail * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | User presses on the booking notification | System shows booking with information:   * “Tên post” * “Gía” * “Thời gian lấy” * “Người đặt” * “Đồng ý” button * “Từ chối” button   [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_US\_11] [SC\_US\_12]  **Business Rules:** N/A | | | |

Table - <Homeowner> View booking request use case specification

* + - 1. **Accept booking request**



Figure - <Homeowner> Accept booking request

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_11** | | | |
| **Use Case No.** | SC\_UC\_11 | **Use Case Version** | 1.0 |
| **Use Case Name** | Accept booking request | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Medium |
| **Actor:**   * Homeowner   **Summary:**   * Allow Homeowner to accept scrap booking request.   **Goal:**   * Homeowner allows to sell scrap for the Collector.   **Triggers:**   * User presses “Đồng ý” button in scrap booking request notification.   **Preconditions:**   * User must be a homeowner * Homeowner view scrap booking   **Post conditions:**   * Success: The scrap is moved into booking list of the Collector. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Đồng ý” button in scrap booking notification. | System shows a pop-up with:   * “Bạn muốn đồng ý yêu cầu này?” message * “Đồng ý” button * “Đóng” button | | 2 | Homeowner presses “Đồng ý” button in pop up. [Alternative 1] | System changes status of booking to “Accepted”, shows message to Homeowner and sends a notification to the Collector [Exception 1] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Đóng” button in pop up. | System hides pop-up and goes back to the booking request screen. |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_US\_10]  **Business Rules:**   * After being accepted, the booking has “Accepted” status | | | |

Table - <Homeowner> Accept booking request use case specification

* + - 1. **Reject booking request**




Figure - <Homeowner> Reject booking request

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_12** | | | |
| **Use Case No.** | SC\_UC\_12 | **Use Case Version** | 1.0 |
| **Use Case Name** | Reject booking request | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Medium |
| **Actor:**   * Homeowner   **Summary:**   * Allow Homeowner to reject scrap booking request.   **Goal:**   * Homeowner does not allow to sell scrap for the Collector.   **Triggers:**   * User presses “Không đồng ý” button in scrap booking request notification.   **Preconditions:**   * User must be a homeowner * Homeowner view scrap booking   **Post conditions:**   * Success: The scrap booking request is canceled. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Từ chối” button in scrap booking notification. | System shows a pop-up with:   * “Bạn muốn từ chối yêu cầu này?” message * “Từ chối” button * “Đóng” button | | 2 | Homeowner presses “Từ chối” button in pop up. | System changes status of booking to “Rejected”, show message to Homeowner and sends notification to the Collector [Exception 1] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_US\_10]  **Business Rules:** N/A | | | |

Table - <Homeowner> Reject booking request use case specification

* + - 1. **Update post information**




Figure - <Homeowner> Update post information

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_13** | | | |
| **Use Case No.** | SC\_UC\_13 | **Use Case Version** | 1.0 |
| **Use Case Name** | Update post information | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to update post information.   **Goal:**   * Homeowner change information of the post.   **Triggers:**   * User presses “Chỉnh sửa” button in post history.   **Preconditions:**   * User must be a homeowner * User views post history.   **Post conditions:**   * Success: Post information is updated. * Fail: System shows error messages. Post is not updated.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Chỉnh sửa” button on each post | System shows a screen containing post information:   * “Tiêu đề”: text input, editable * “Phân loại”: selection, editable * “Giá”: number input, editable * “Thời gian đăng”: text, not editable * “Thời gian rãnh”: selection, editable * “Hình ảnh: image chooser, editable * “Lưu” button * “Hủy” button | | 2 | Homeowner updates information in editable fields. |  | | 3 | Homeowner presses “Lưu” button [Alternative 1] | System validates inputs [Exception 1], updates post information and goes to “Lịch sử bài đăng” screen [Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Hủy” button | System goes back to “Lịch sử bài đăng” screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | User inputs “Giá” with text not number | Focus in “Giá” field, shows message error “Giá không hợp lệ” | | 2 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_US\_14]  **Business Rules:**   * Only post having “New” status can be updated * Fields which isn’t changed will remain old information | | | |

Table - <Homeowner> Update post information use case specification

* + - 1. **View post history**




Figure - <Homeowner> View post history

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_14** | | | |
| **Use Case No.** | SC\_UC\_17 | **Use Case Version** | 1.0 |
| **Use Case Name** | View post history | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner view post history.   **Goal:**   * Homeowner view post history.   **Triggers:**   * User presses “Xem lịch sử bài đăng” button.   **Preconditions:**   * User must be a homeowner   **Post conditions:**   * Success: A screen with list of posts will be shown. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Xem lịch sử bài đăng” button | System shows “Lịch sử bài đăng” screen, with posts of that Homeowner. Posts is categorized by status “Đang rao”, “Đang được đặt”, “Đã hoàn thành”[Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_15], [SC\_UC\_16], Generalized from Manage post scrap use case  **Business Rules:** N/A | | | |

Table - <Homeowner> View post history use case specification

* + - 1. **Delete post**




Figure - <Homeowner> Delete post

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_15** | | | |
| **Use Case No.** | SC\_UC\_15 | **Use Case Version** | 1.0 |
| **Use Case Name** | Delete post | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to delete post.   **Goal:**   * Homeowner delete post.   **Triggers:**   * User presses “Xóa bài đăng” button post history.   **Preconditions:**   * User must be a homeowner * User views post history   **Post conditions:**   * Success: A new post is deleted. * Fail: System shows error messages. Post is not deleted.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Xóa bài đăng” button | System shows alert with:   * “Bạn có muốn xóa bài đăng” message * “Đồng ý” button * “Không” button | | 2 | Homeowner presses “Đồng ý” button | System deletes post, deletes all the booking request of that post, shows result to the Homeowner and sends notification to the Collector. [Exception 1] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Hủy” button | System goes back to “Lịch sử bài đăng” screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_14], Generalized from Manage post scrap use case  **Business Rules:**   * Only posts with “New” status can be deleted * The post which is chosen to be deleted is still saved in the database, but is disabled * If that post is booked by the Collector, Homeowner can not delete that post * If that post is not booked by any Collector, systems deletes all pending booking requests of that post | | | |

Table - <Homeowner> Delete post use case specification

* + - 1. **Accomplish post**




Figure - <Homeowner> Accomplish post

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_16** | | | |
| **Use Case No.** | SC\_UC\_19 | **Use Case Version** | 1.0 |
| **Use Case Name** | Accomplish post | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to accomplish a post.   **Goal:**   * Homeowner accomplish a post.   **Triggers:**   * User presses “Hoàn thành” button.   **Preconditions:**   * User must be a homeowner   **Post conditions:**   * Success: The post is accomplished. * Fail: System shows error messages. Post is not accomplished.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Hoàn thành” button on post item. | System shows alert with:  - “Bạn có muốn hoàn thành bài đăng” message  - “Đồng ý” button  - “Không” button | | 2 | Homeowner presses “Đồng ý” button | System accomplishes post. [Exception 1] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Không” button | System goes back to “Lịch sử bài đăng” screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_17], Generalized from Manage post scrap use case  **Business Rules:**   * Only posts with “Booked” status can be accomplished | | | |

Table - <Homeowner> Accomplish post use case specification

* + - 1. **Review collector**




Figure - <Homeowner> Review collector

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_17** | | | |
| **Use Case No.** | SC\_UC\_20 | **Use Case Version** | 1.0 |
| **Use Case Name** | Review collector | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Homeowner   **Summary:**   * Allow homeowner to review collector.   **Goal:**   * Homeowner reviews Collector with star.   **Triggers:**   * User presses “Đánh giá” button.   **Preconditions:**   * User must be a homeowner * Homeowner accomplishes a post   **Post conditions:**   * Success: A review is created. * Fail: System shows error messages. Review is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Đánh giá” button | System shows Review pop-up with:  - “Đánh giá của bạn” title  - “Người được đánh giá”: Collector name  - “Số sao”(required): star with total 5 stars  - “Mô tả”(optional) : text input  - “Gửi đánh giá” button  - “Đóng” button | | 2 | Homeowner chooses star, inputs description and presses “Gửi đánh giá” button | Systems creates review and sends notification to Collector. [Exception 1] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Homeowner presses “Đóng” button | System closes Review pop-up |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_16]  **Business Rules:**   * Review maps with post which is accomplished. * Each Homeowner can makes one or many reviews. | | | |

Table - <Homeowner> Review collector use case specification

* + 1. **<Collector> Overview Use Case**




Figure - Collector Overview Use Case

* + - 1. **Search near-by scraps**



Figure - <Collector> Search near-by scraps

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_17** | | | |
| **Use Case No.** | SC \_UC\_17 | **Use Case Version** | 1.0 |
| **Use Case Name** | Search near-by scraps | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow collector to find near-by scrap by radius, scrap category.   **Goal:**   * Collector can see near-by scrap post to book.   **Triggers:**   * Collector press “Trang chủ” icon in tab navigator.   **Preconditions:**   * User must login in the system with role “Collector” * Collector have registered his/her location.   **Post conditions:**   * Success: A list of scrap post is shown on screen. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector goes to “Trang chủ” screen | System shows list of scrap posts in radius of 5km based on collector’s location, with any kind of category. [Alternative 1] [Alternative 2] [Exception 1] [Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Collector selects type of scrap category in “Phân loại” selection | System searches scrap post with selected category and shows search result |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows message the "Không thể tải được bản đồ" when the map API is lost. |   **Relationships:** [SC\_UC\_18]  **Business Rules:**   * Only return scrap posts that have not been booked | | | |

Table - <Collector> Search near-by scraps use case specification

* + - 1. **View scrap detail**




Figure - <Collector> View scrap detail

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_18** | | | |
| **Use Case No.** | SC \_UC\_18 | **Use Case Version** | 1.0 |
| **Use Case Name** | View scrap detail | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/1/2020 | **Priority** | Medium |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view scrap detail.   **Goal:**   * Collector views detail of the scrap then decide whether to buy or not.   **Triggers:**   * Collector presses the item of scrap.   **Preconditions:**   * User must login in the system with role “Collector”. * Collector searchs near-by scrap.   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector press in the Item of scrap on search result list | System shows the detail of scrap with:   * “Tiêu đề” * “Giá bán” * “Hình ảnh” * “Phân loại” * “Đơn vị” * “Số lượng” * “Mô tả” * “Thời gian” * “Gọi” button * “Chat” button * “Đặt ve chai” button   [Exception 1] [Exception 2] |   **Alternative Scenario: N/A**  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows error message the "Không thể tìm thấy bài đăng" when cannot find the post. |   **Relationships:** [SC\_UC\_17] [SC\_UC\_19] [SC\_UC\_20] [SC\_UC\_21] [SC\_UC\_21]  **Business Rules: N/A** | | | |

Table - <Collector> View scrap detail use case specification

* + - 1. **Book scrap**




Figure - <Collector> Book scrap

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_19** | | | |
| **Use Case No.** | SC\_UC\_19 | **Use Case Version** | 1.0 |
| **Use Case Name** | Book scrap | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | High |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to book scrap   **Goal:**   * Collector send booking request to the Homeowner of the post.   **Triggers:**   * User presses “Đặt ve chai” button.   **Preconditions:**   * User must be a Collector * Collector views post detail   **Post conditions:**   * Success: A booking is created. * Fail: System shows error messages. Booking is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Đặt ve chai” button. | System shows a screen with:  - “Đặt ve chai” title  - “Giá”: editable input number, default value of this input is the price of post  - “Thời gian”(required): multiple selection  - “Đặt ve chai” button  - “Hủy” button | | 2 | Collector chooses “Thời gian” selection [Alternative 1] |  | | 3 | Collector presses “Đặt ve chai” button [Alternative 2] | System creates booking request, send notification to Homeowner [Exception 1] [Exception 2] [Exception 3] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Collector edits “Giá” input | System creates booking request with price that Collector entered and send notification to Homeowner | | 2 | Collector presses “Hủy” button | System closes the screen and goes back to Scrap detail screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows error message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows error message the "Bài đăng này đã có người đặt" when the post is booked. | | 3 |  | System shows error message the "Bài đăng không tồn tại" when the post is deleted. |   **Relationships:** [SC\_UC\_18]  **Business Rules:**   * After booking is created, Homeowner can accept or reject booking * The created booking has “Pending” status | | | |

Table - <Collector> Book scrap use case specification

* + - 1. **Call homeowner**




Figure - <Collector> Call homeowner

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_20** | | | |
| **Use Case No.** | SC\_UC\_20 | **Use Case Version** | 1.0 |
| **Use Case Name** | Call homeowner | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to call Homeowner.   **Goal:**   * Collector calls Homeowner for direct communication.   **Triggers:**   * User presses “Gọi” button or button with phone icon.   **Preconditions:**   * User must be a Collector * Collector views post detail   **Post conditions:**   * Success: Collector calls Homeowner. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Gọi” button or button with phone icon | Alert message: “Bạn muốn gọi cho người bán”  - “Đồng ý” button  - “Hủy” button | | 2 | Collector presses “Đồng ý” button | System uses call service of phone to make a call to Collector. [Exception 1] [Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Collector presses “Hủy” button | System goes back to previous screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows message the "Không có quyền truy cập" when the application does not have permission to make a phone call. |   **Relationships:** [SC\_UC\_18]  **Business Rules:**   * Application must ask user for making phone call permission | | | |

Table - <Collector> Call homeowner use case specification

* + - 1. **Chat with homeowner**




Figure - <Collector> Chat with homeowner

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_21** | | | |
| **Use Case No.** | SC\_UC\_21 | **Use Case Version** | 1.0 |
| **Use Case Name** | Chat with homeowner | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to chat with Homeowner   **Goal:**   * Collector chats with one or many Homeowner.   **Triggers:**   * User presses “Chat” button. * User presses “Chat” tab in bottom tab bar.   **Preconditions:**   * User must be a Collector * Collector views post detail   **Post conditions:**   * Success: A conversation between Homeowner and Collector is created. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Chat” button or presses “Chat” tab in tab bar | System shows “Chat” screen with all conversations of that Collector | | 2 | Collector chooses a conversation | System shows messages in chosen conversation, a text input and a “Gửi” button | | 3 | Collector inputs message and presses “Gửi” button | System sends message to the Homeowner in that conversation and shows that message [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_22]  **Business Rules:** N/A | | | |

Table - <Collector> Chat with homeowner use case specification

* + - 1. **View pick-up schedule**




Figure - <Collector> View pick-up schedule

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_22** | | | |
| **Use Case No.** | SC\_UC\_22 | **Use Case Version** | 1.0 |
| **Use Case Name** | View pick-up schedule | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view pick-up schedule   **Goal:**   * Collector views optimized pick-up schedule to enhance effectivity.   **Triggers:**   * User presses “Lộ trình” button.   **Preconditions:**   * User must be a Collector   **Post conditions:**   * Success: System shows pick-up schedule. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Lộ trình” button. | System shows “Lộ trình” screen with total length of route and pick-up schedule.  Each item in schedule contains:  - Title of post  - Address of post  - Price of booking  - “Chỉ đường” button  - “Gọi” button  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** [SC\_UC\_23]  **Business Rules:**   * All booking with “accepted” status will be shown in schedule | | | |

Table - <Collector> View pick-up schedule use case specification

* + - 1. **View direction**




Figure - <Collector> View direction

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_23** | | | |
| **Use Case No.** | SC\_UC\_23 | **Use Case Version** | 1.0 |
| **Use Case Name** | View direction | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view direction to the Homeowner destination.   **Goal:**   * Collector views direction to scrap’s place.   **Triggers:**   * User presses “Chỉ đường” button.   **Preconditions:**   * User must be a Collector * Collector views pick-up schedule   **Post conditions:**   * Success: System shows direction. * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Chỉ đường” button on the item in schedule | System shows pop up with 2 selection:  - “Chỉ đường theo lộ trình”  - “Chỉ đường từ vị trí hiện tại”  [Exception 1][Exception 2] | | 2 | Collector presses “Chỉ đường theo lộ trình” selection | System shows “Chỉ đường” screen with direction from previous item’s location to current item’s location  [Exception 1][Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Collector presses “Chỉ đường từ vị trí hiện tại” selection | System shows “Chỉ đường” screen with direction from Collector’s current location to scrap’s location  [Exception 1][Exception 2] |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. | | 2 |  | System shows message the "Không thể tải bản đồ” when the Map API can’t be connected. |   **Relationships:** [SC\_US\_22]  **Business Rules:**   * Application musr ask user for getting GPS location permission. | | | |

Table - <Collector> View direction use case specification

* + - 1. **View booking response**




Figure - <Collector> View booking response

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_24** | | | |
| **Use Case No.** | SC\_UC\_24 | **Use Case Version** | 1.0 |
| **Use Case Name** | View booking response | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view scrap booking response.   **Goal:**   * Collector receives notification when Homeowner accepts or rejects Collector’s booking request.   **Triggers:**   * Collector receives booking response notification.   **Preconditions:**   * User must be a Collector   **Post conditions:**   * Success: System shows response from Homeowner. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses on the booking response notification | System shows detail of booking response that whether it is accepted or is rejected.  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** N/A  **Business Rules:** N/A | | | |

Table - <Collector> View booking response use case specification

* + - 1. **View booking scrap list**




Figure - <Collector> View booking scrap list

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_25** | | | |
| **Use Case No.** | SC\_UC\_25 | **Use Case Version** | 1.0 |
| **Use Case Name** | View booking scrap list | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view booking request list   **Goal:**   * Collector views all booking requests that they sent to Homeowner   **Triggers:**   * User presses on “Đang chờ xác nhận” tab.   **Preconditions:**   * User must be a Collector   **Post conditions:**   * Success: System shows all booking requests of that Collector. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | User presses on “Đang chờ xác nhận” tab | System shows all booking requests of that Collector. Each item in the list contains:  - Image of the post  - Title of the post  - Time of the post  - Distance of the post  - Booking price  - Time to pick up  - “Hủy” button  [Exception 1] |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost |   **Relationships:** [SC\_UC\_26]  **Business Rules:**   * Only booking requests that have “Pending” status are shown | | | |

Table - <Collector> View booking scrap list use case specification

* + - 1. **Cancel booking**




Figure - <Collector> Cancel booking

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_26** | | | |
| **Use Case No.** | SC\_UC\_26 | **Use Case Version** | 1.0 |
| **Use Case Name** | Cancel booking | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to delete booking request.   **Goal:**   * Collector cancels booking request.   **Triggers:**   * Collector presses “Hủy” button on each Item in the booking request list.   **Preconditions:**   * User must be a Collector * Collector view booking scrap list   **Post conditions:**   * Success: The booking request is deleted. * Fail: System shows error messages. Booking request is not deleted.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector presses “Hủy” button on each Item in the booking request list | System shows a pop up with:  - “Bạn có muốn hủy đặt không” message  - “Có” button  - “Trở về” button | | 2 | Collector presses “Có” button on the pop up [Alternative 1] | System deletes booking request, shows result to the Collector and sends notification to the Homeowner [Exception 1] [Exception 2] |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 | Collector presses “Trở về” button on the pop up | System closes the pop up and goes back to booking request list screen |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost | | 2 |  | System shows message the "Không thể hủy yêu cầu" when the booking is accepted or rejected by the Homeowner |   **Relationships:** [SC\_UC\_25]  **Business Rules:**   * Only booking requests that have “Pending” status can be deleted. | | | |

Table - <Collector> Cancel booking use case specification

* + - 1. **View review from Homeowner**




Figure 34 - <Collector> View review from Homeowner

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_27** | | | |
| **Use Case No.** | SC\_UC\_27 | **Use Case Version** | 1.0 |
| **Use Case Name** | View review from Homeowner | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Collector   **Summary:**   * Allow Collector to view his/her review   **Goal:**   * Collector views his/her review from the Homeowner   **Triggers:**   * Collector receives notification of review from Homeowner   **Preconditions:**   * User must be a Collector   **Post conditions:**   * Success: System shows Collector’s review * Fail: System shows error messages.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 | Collector receives notification of review | System shows a pop-up with:  - The name of the Homeowner who made review  - The number of star on total of 5 stars  - The description from Homeowner  - “Tôi đã đọc” button  [Exception 1] | | 2 | Collector presses “Tôi đã đọc” button on the pop-up | System closes pop-up |   **Alternative Scenario:** N/A  **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  | System shows message the "Không có kết nối Internet" when the internet is lost. |   **Relationships:** N/A  **Business Rules:** N/A | | | |

Table - <Collector> View review from Homeowner use case specification

* + 1. **Admin Overview Use Case**




Figure – Admin Overview Use Case

* + - 1. **View list of account**




Figure - <Admin> View list of account

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage user account use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> View list of account use case specification

* + - 1. **View account detail**




Figure - <Admin> View account detail

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage user account use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> View account detail use case specification

* + - 1. **View list of post**




Figure - <Admin> View list of post

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage posted scrap use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> View list of post use case specification

* + - 1. **View post detail**




Figure - <Admin> View post detail

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage posted scrap use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> View post detail use case specification

* + - 1. **Activate category**




Figure - <Admin> Activate category

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage category use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> Activate category use case specification

* + - 1. **Deactivate category**




Figure - <Admin> Deactivate category

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage category use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> Deactivate category use case specification

* + - 1. **Add new category**




Figure - <Admin> Add new category

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage category use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> Add new category use case specification

* + - 1. **View category list**




Figure - <Admin> View category list

|  |  |  |  |
| --- | --- | --- | --- |
| **USE CASE – SC\_UC\_** | | | |
| **Use Case No.** | SC\_UC\_ | **Use Case Version** | 1.0 |
| **Use Case Name** |  | | |
| **Author** | Nguyen Duy Dat | | |
| **Date** | 26/2/2020 | **Priority** | Normal |
| **Actor:**   * Admin   **Summary:**   * Allow Admin to   **Goal:**   * Admin post one or many scraps for sale in a post.   **Triggers:**   * User presses “Đăng bán” button.   **Preconditions:**   * User must be a Admin   **Post conditions:**   * Success: A new post is created. * Fail: System shows error messages. Post is not created.   **Main Success Scenario:**   |  |  |  | | --- | --- | --- | | **Step** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  | | 3 |  |  |   **Alternative Scenario:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  |   **Exceptions:**   |  |  |  | | --- | --- | --- | | **No** | **Actor Action** | **System Response** | | 1 |  |  | | 2 |  |  |   **Relationships:** Generalized from Manage category use case  **Business Rules:**   * Each scrap post can have one or many scrap. | | | |

Table - <Admin> View category list use case specification

## Software System Attribute

#### Usability

* The system is easy to use that user needs average 2 hours of training to use the system.
* User who does not know about computer science or programming still understands the meaning of user interface

#### 3.2 Reliability

* Every information stored in the database is permanent
* Exception rate is at minimum 1% over all working time

#### Availability

* The system must be available at any time 24/7, except for some system maintenances

#### Security

* Input data must be validated before being saved to the database
* Only Admin has fully access to the web application
* Password is encrypted before being saved to the database
* For each request to get API from user, server checks user’s authourization
* The code is based on popular design patterns in order to easy to maintain and upgrade

#### Maintainability

* The system is divided into separated sub-systems or modules for easy maintain

#### Portability

* The website is running on Windows 7 or above.
* Easy installation from APK for Android version.
* The mobile application is running on Android 6.0.1 or above.

#### Performance

* System has successfully test with basic standard
* All requests are handling in maximum duration of 10 seconds
* System has successfully test with basic standard

## Conceptual Diagram


****

Figure - Conceptual Diagram

**Data Dictionary**

|  |  |
| --- | --- |
| **Entity Data dictionary: describe all content of all entities** | |
| **Entity Name** | **Description** |
| **Account** | Abstract entity describes a user in system |
| **Homeowner** | Contain the homeowner information |
| **Collector** | Contain the collector information |
| **Admin** | Contain the admin information |
| **Notification** | Contain the notification information |
| **Post** | Contain the post information |
| **Category** | Contain the category information |
| **Booking** | Contain the booking information |
| **Negotiation** | Contain the negotiation information |
| **Review** | Contain the review information |
| **Conversation** | Contain the conversation information |

Table - Conceptual Diagram Data Dictionary

# Software Design Description

## Design Overview

* This document describes the technical and user interface design of Scrap Collector System. It includes the architectural design, the detailed design of common functions and business functions and the design of database model.
* The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.
* The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.
* The database design describes the relationships between entities and details of each entity.
* Document overview:
* Section 2: gives an overall description of the system architecture design.
* Section 3: gives component diagrams that describe the connection and integration of the system.
* Section 4: gives the detail design description which includes class diagram, class explanation, and sequence diagram to details the application functions.
* Section 5: describe screens design.
* Section 6: describe a fully attributed ERD.
* Section 7: describe algorithms

## System Architectural Design

Figure - System Architectural Design

## 2.1. Web Application Architecture Description

Web application is used by Admin only.

## 2.2. Mobile Application Architecture Description

Mobile application is used for both Homeowner and Collector. We choose to implement mobile application with React-native because React-native supports our team to build an application that can run on both Android and iOS.

React introduced a Component-Based-Architecture (CBA) concept, a method for encapsulating individual parts of a large user interface into independent micro-systems. Moreover, CBA splits responsibilities vertically, which is suitable for each member’s responsibilities in capstone requirement.

## 2.3. Rest API Architecture Description

In Scrap Collector System, Mobile application and Web application are separated, so they need a web service as a middle component to retrieve and update data from database. Web service also helps to change business logic easily. In web service, we use Controller – Business Login – Entity Framework structure, which is one of the most popular structures being used in modern systems.

## Component Diagram


Figure – Component Diagram

|  |  |
| --- | --- |
| COMPONENT DICTIONARY: DESCRIBES COMPONENTS | |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Component Diagram Dictionary

## Detailed Description

* 1. **Class Diagram**

Figure 47 – Class Diagram

* 1. **Class Diagram Explanation**

|  |  |  |
| --- | --- | --- |
| **CLASS DICTIONARY: DESCRIBE CLASS** | | |
| **Class Name** | **Mapping column with Conceptual diagram** | **Description** |
| **Account** | Account | Contains the account information |
| **Role** | N/A | Does not exist in conceptual diagram, but needed in class diagram to contain the role information in general |
| **Homeowner** | Homeowner | Contains the homeowner information |
| **Collector** | Collector | Contains the collector information |
| **Admin** | Admin | Contains the admin information |
| **Address** | N/A | Does not exist in conceptual diagram, but needed in class diagram to contain the address information in general |
| **Notification** | Notification | Contains the notification information |
| **Review** | Review | Contains the review information |
| **Schedule** | N/A | Does not exist in conceptual diagram, but needed in class diagram to contain the schedule information in general |
| **Post** | Post | Contains the post information |
| **Booking** | Booking | Contains the booking information |
| **PostDetail** | N/A | Does not exist in conceptual diagram, but needed in class diagram to contain the post detail information in general. |
| **Category** | Category | Contains the category information |
| **Conversation** | Conversation | Contains the information of conversation between homeowner and collector |
| **Message** | N/A | Does not exist in conceptual diagram, but needed in class diagram to contain the message information in general |

Table - Class Diagram Dictionary

* + 1. **Account**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| accountId | String | Private | Unique identifier of an account |
| username | String | Private | Account’s username |
| password | String | Private | Account’s password |
| fullname | String | Private | Account’s full name |
| email | String | Private | Account’s email |
| phoneNumber | String | Private | Account’s phone number |
| image | image | Private | Account’s image |

Table - <Class Diagram Attributes> Account

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| login | Object | Public | Login |
| lougout | Object | Public | Logout |
| getter | Object | Public | Get attribute value |
| setter | Void | Public | Set attribute value |
| updateProfile | Object | Public | Edit information |
| getProfile | Object | Public | Get profile |
| activateAccount | Object | Public | Activate account |
| deactivateAccount | Void | Public | Deactivate account |

Table 46 **-** <Class Diagram Methods> Account

* + 1. **Role**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| roleId | Long | Private | Unique identifier of a role |
| name | String | Private | Role’s name |

Table 47 <Class Diagram Attributes> Role

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| getter | Object | Public | Get attribute value |
| addRole | Boolean | Public | Add new role |
| deleteRole | Boolean | Public | Delete role |

Table - <Class Diagram Methods> Role

* + 1. **Homeowner**

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| getter | Object | Public | Get attribute value |
| setter | Void | Public | Set attribute value |

Table 49 <Class Diagram Methods> Homeowner

* + 1. **Collector**

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| getter | Object | Public | Get attribute value |
| setter | Void | Public | Set attribute value |

Table - <Class Diagram Methods> Dictionary

* + 1. **Admin**

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| getter | Object | Public | Get attribute value |
| setter | Void | Public | Set attribute value |

Table - <Class Diagram Methods> Admin

* + 1. **WarningWord**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a warning word |
| Word | String | Private | Warning word |

Table 52 <Class Diagram Attributes> Warningword

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| addWord | Boolean | Public | Add new warning word |
| editWord | Boolean | Public | Edit warning word |
| removeWord | Boolean | Public | Remove warning word |

Table 53 <Class Diagram Methods> Warningword

* + 1. **Topic**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a topic |
| Name | String | Private | Topic’s name |
| Description | String | Private | Topic’s desription |

Table 54 <Class Diagram Attributes> Topic

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| addTopic | boolean | Public | Add new topic |
| editTopic | boolean | Public | Edit topic |
| removeTopic | Boolean | Public | Remove topic |

Table 55 <Class Diagram Methods> Topic

* + 1. **Page**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a page |
| Type | Integer | Private | Page’s name |
| Url | String | Private | Page’s url |

Table 56 <Class Diagram Attributes> Page

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| Getter | Attribute Type | Public | Get attribute value |
| Setter | Void | Public | Set attribute value |
| removePage | Void | Public | Remove page |
| checkProhibited | List | Public | Check prohibited word in page |
| checkSpelling | List | Public | Check spelling word on page |
| checkGrammar | List | Public | Check grammar on page |
| checkBrokenLink | List | Public | Check broken link on page |
| checkBrokenPage | List | Public | Check broken page on page |
| checkMissingFile | List | Public | Check missing file on page |
| checkFavicon | List | Public | Check favion on page |
| checkSpeed | List | Public | Measure the speed of page |
| checkMobileLayout | List | Public | Check page’s mobile layout |
| checkJavascript | List | Public | Check javascript error on page |
| checkCookie | List | Public | Check cookie on page |
| checkServerBehavior | List | Public | Check Server Behavior |
| checkRedirection | List | Public | Check page’s redirection |
| checkContact | List | Public | Check contact detail on page |
| checkPage | List | Public | Check page information |

Table 57 <Class Diagram Methods> Page

* + 1. **Version**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a version |
| Version | Integer | Private | Version |
| Time | Datetime | Private | Time created |

Table 58 <Class Diagram Attributes> Version

* + 1. **GrammarReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a grammar report |
| FoundAt | Long | Private | Grammar error is found at position |
| Excerpt | String | Private | Grammar errors excerpt |
| AppereanceInfo | String | Private | Appereance info |
| Reason | String | Private | Grammar error reason |
| Solution | String | Private | Grammar error solution |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 59 <Class Diagram Attributes> GrammarReport

* + 1. **SpellingReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a spelling report |
| FoundAt | Long | Private | Spelling error is found at |
| WrongWord | String | Private | Wrong word |
| AppereanceInfo | String | Private | Appereance info |
| Reason | String | Private | Spelling error reason |
| Solution | String | Private | Spelling error solution |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 60 <Class Diagram Attributes> SpellingReport

|  |  |  |  |
| --- | --- | --- | --- |
| **Method** | **Redirect Type** | **Visibility** | **Description** |
| addNewWord | boolean | Public | Add new word |

Table 61 <Class Diagram Methods> SpellingReport

* + 1. **WarningWordReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a warning word report |
| Solution | String | Private | Warning word solution |
| AppereanceInfo | String | Private | Appereance info |
| FoundWordId | Long | Private | Found word id |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 62 <Class Diagram Attributes> WarningWordReport

* + 1. **PageReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a page report |
| Url | String | Private | Page’s url |
| CanonicalUrl | String | Private | Page’s canonical url |
| Tittle | String | Private | Page’s title |
| HTTP | Integer | Private | Page’s http code response |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 63 <Class Diagram Attributes> PageReport

* + 1. **ContactReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a contact detail report |
| ContactType | String | Private | Email or phone number |
| AppereanceInfo | String | Private | Page’s url has Contact detail |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 64 <Class Diagram Attributes> ContactReport

* + 1. **BrokenLinkReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a broken link report |
| Url | String | Private | Broken link’s url |
| Issue | String | Private | Broken link’s issue |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 65 <Class Diagram Attributes> BrokenLinkReport

* + 1. **RedirectionReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a redirectios report |
| Url | String | Private | Page’s url is redirection |
| RedirectTo | String | Private | url is redirected |
| HttpCode | Integer | Private | Http code response |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 66 <Class Diagram Attributes> RedirectionReport

* + 1. **BrokenPageReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a broken page report |
| Url | String | Private | Broken page’s url |
| Issue | String | Private | Broken page’s issue |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 67 <Class Diagram Attributes> BrokenPageReport

* + 1. **MissingFileReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a missing file report |
| FileLink | String | Private | File’s link |
| FileType | String | Private | File’s type |
| Url | String | Private | Page’s url has missing file |
| Issues | String | Private | Missing file issues |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 68 <Class Diagram Attributes> MissingFileReport

* + 1. **FaviconReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a favicon report |
| Issue | String | Private | File’s link |
| FiviconType | String | Private | Favicon’s type |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 69 <Class Diagram Attributes> FaviconReport

* + 1. **SpeedReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a speed report |
| LoadTime | Integer | Private | Time to load |
| InteractiveTime | Integer | Private | Time to interactive |
| PageLoadSize | Integer | Private | Page load size |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 70 <Class Diagram Attributes> SpeedReport

* + 1. **JavascriptReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a javascript error report |
| MessageInfo | String | Private | Javscript error message |
| AppereanceInfo | String | Private | Appereance info |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 71 <Class Diagram Attributes> JavascriptReport

* + 1. **MobileLayoutReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a mobile layout report |
| Issues | String | Private | Mobile layout issues |
| Suggestion | String | Private | Mobile layout suggestion |
| AppereanceInfo | String | Private | Appereance info |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 72<Class Diagram Attributes> MobileLayoutReport

* + 1. **CookieReport**

|  |  |  |  |
| --- | --- | --- | --- |
| **Attribute** | **Type** | **Visibility** | **Description** |
| Id | Long | Private | Unique identifier of a cookie report |
| Name | String | Private | Cookie’s name |
| Category | String | Private | Cookie’s category |
| PartyName | String | Private | Party name has cookie |
| PurposeDescription | String | Private | Cookie’s purpose description |
| IsLegal | String | Private | Cookie is legal |
| UserCreated | Long | Private | Staff’s id created |
| TimeCreated | Datetime | Private | Time created |

Table 73<Class Diagram Attributes> CookieReport

* 1. **Interaction Diagram**
     1. **Login**

Figure 48 <Sequence Diagram> Guest Login

* + 1. **Test Pages**

Figure 49 <Sequence Diagram> Staff Test Pages

* + 1. **Test Favicon**

Figure 50 <Sequence Diagram> Staff Test Favicon

* + 1. **Test Contact Details**

Figure 51<Sequence Diagram> Staff Test Contact Details

* + 1. **Test Redirection**

Figure 52 <Sequence Diagram> Staff Test Redirection

* + 1. **Test Missing File**

Figure 53 <Sequence Diagram> Staff Test Missing File

* + 1. **Build Sitemap**

Figure 54 <Sequence Diagram> Manager Build Sitemap

* + 1. **Test Cookie**

Figure <Sequence Diagram> Staff Test Cookie

* + 1. **Test Broken Page**

Figure 56 <Sequence Diagram> Staff Test Broken Pages

* + 1. **Test Broken Links**

Figure 57 <Sequence Diagram> Staff Test Broken Links

* + 1. **Test Mobile Layout**

Figure 58 <Sequence Diagram> Staff Test Mobile Layout

* + 1. **Test Javascript errors**

Figure <Sequence Diagram> Staff Test Javascript Errors

* + 1. **Prohibited test**

Figure <Sequence Diagram> Staff Test Prohibited

* + 1. **Spelling test**

Figure 61 <Sequence Diagram> Staff Test Spelling

* + 1. **Grammar Test**

Figure 62 <Sequence Diagram> Staff Test Grammar

* + 1. **Test Server behavior**

Figure 63 <Sequence Diagram> Staff Test Server Behavior

* + 1. **Measure the speed test**

Figure 64 <Sequence Diagram>Staffmeasure the speed test

## User Interface Design

## Mobile Application

## Login

Figure 65 Login

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 1 | Useranme | Username to login | No | Yes | TextBox | String |
| 2 | Password | Password to login | No | Yes | TexBox | String |

Table 74 <Fields> Login

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 3 | Login | Login into the system | Required | Transfer to Dashboard |

Table 75 <Buttons/Hyperlinks> Login

## Menu Manager

Figure 66 Menu Manager

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Dashboard | Dashboard | User must had been authorized. | Redirect to dashboard |
| 2 | Manage Staff | Manage staff | User must have one of these roles: Manager | Redirect to manage staff page |
| 3 | Manage Website | Manage website | User must have one of these roles: Manager | Redirect to manage website page |
| 4 | Manage Wordlist | Manage wordlist | User must have one of these roles: Manager | Redirect to manage word list page |

Table 76 <Buttons/Hyperlinks> Menu Manage

## Manage Staff

Figure 67 Manage Staff

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 2 | Search | Search field | No | Yes | TextBox | String |
| 3 | No | Staff’s id | Yes | Yes | Text | String |
| 4 | Information | Staff’s information | Yes | Yes | Text | String |
| 5 | Assign for website | Staff assigned website | Yes | Yes | Text | String |

Table 77 <Fields> Manage Staff

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Add | Add new staff | N/A | Navigate to create staff page |
| 7 | Edit | Edit staff | N/A | Navigate to edit staff page |
| 8 | Delete | Delete staff | N/A | Delete staff  Reload table |

Table 78 <Buttons/Hyperlinks> Manage Staff

## Manage Website

Figure 68 Manage Website

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 2 | Id | Website id | Yes | Yes | Text | String |
| 3 | Name | Website name | Yes | Yes | Text | String |
| 4 | URL | Website URL | Yes | Yes | Text | String |
| 5 | Version | Website sitemap version | Yes | Yes | Text | String |
| 6 | Last updated | Time of the last sitemap updated | Yes | Yes | Text | String |
| 7 | New Version |  |  |  |  |  |

Table 79 <Fields> Manage Website

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Add | Add new website | N/A | Navigate to add website page. |
| 8 | Make | Make new website’s sitemap | N/A | Reload table |
| 9 | Assign | Assign website for staff | N/A | Navigate to assign website for staff page |
| 10 | Edit | Edit website information | N/A | Navigate to edit website page |
| 11 | Delete | Delete website | N/A | Delete website Reload table |

Table 80 <Buttons/Hyperlinks> Manage Website

## Menu Staff

Figure 69 Menu Staff

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Dashboard | Dashboard | User must had been authorized. | Redirect to dashboard |
| 2 | Sitemap | Website sitemap | User must have one of these roles: staff | Redirect to sitemap page |
| 3 | Spelling test | Spelling test | User must have one of these roles: staff | Redirect to spelling test page |
| 4 | Grammar test | Grammar test | User must have one of these roles: staff | Redirect to grammar test page |
| 5 | Broken page test | Broken page test | User must have one of these roles: staff | Redirect to broken page test page |
| 6 | Broken link test | Broken link test | User must have one of these roles: staff | Redirect to broken link test page |
| 7 | Missing file test | Missing file test | User must have one of these roles: staff | Redirect to missing file test page |
| 8 | Prohibited content test | Prohibited content test | User must have one of these roles: staff | Redirect to prohibited content test page |
| 9 | Mobile Layout test | Mobile layout test | User must have one of these roles: staff | Redirect to mobile layout test page |
| 10 | Speed test | Measure the speed of each page | User must have one of these roles: staff | Redirect to Measure the speed of each page page |
| 11 | Javascript test | Javascript error test | User must have one of these roles: staff | Redirect to javascript error test page |
| 12 | Favicon test | Favicon test | User must have one of these roles: staff | Redirect to favion test page |
| 13 | Cookie test | Cookie test | User must have one of these roles: staff | Redirect to cookie test page |
| 14 | Server behavior test | Server behavior test | User must have one of these roles: staff | Redirect to server behavior test page |
| 15 | Contact details | Contact details test | User must have one of these roles: staff | Redirect to contact details test page |
| 16 | Redirection test | Redireaction test | User must have one of these roles: staff | Redirect to redirection test page |
| 17 | Page Test | Page test | User must have one of these roles: staff | Redirect to page test page |

Table 81 <Buttons/Hyperlinks> Menu Staff

## Sitemap

Figure 70 Sitemap

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 1 | Name Sitemap | Name sitemap | Yes | Yes | Text | String |
| 2 | Internal link | Internal link | Yes | Yes | Text | String |
| 3 | External link | External link | Yes | Yes | Text | String |

Table 82 <Fields> Sitemap

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 4 | Cancel | Close sitemap | N/A | Navigate to manage website. |

Table 83 <Buttons/Hyperlinks> Sitemap

## Spelling test

Figure 71 Spelling Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Word | Word | Yes | Yes | Text | String |
| 4 | Suggestion | Suggestion word | Yes | Yes | Text | String |
| 5 | Found in | Found in | Yes | Yes | Text | String |
| 6 | Pages | Pages | Yes | Yes | Text | String |

Table 84 <Fields> Spelling Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 5 | Export | Export excel | N/A | Export to excel |
| 7 | Learn Spelling | Learn spelling | N/A | Reload table result |

Table 85 <Buttons/Hyperlinks> Grammar Test

## Grammar test

Figure 72 Grammar Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Excerpt | Excerpt | Yes | Yes | Text | String |
| 4 | Issue | Issue | Yes | Yes | Text | String |

Table <Fields> Grammar Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 5 | Export | Export excel | N/A | Export to excel |
| 7 | Learn Grammar | Learn this grammar | N/A | Reload table result |

Table <Buttons/Hyperlinks> Grammar Test

## Broken page test

Figure 73 Broken Pages Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Missing pages | Missing pages | Yes | Yes | Text | String |
| 4 | Error pages | Error pages | Yes | Yes | Text | String |
| 6 | Pages | Page’s url | Yes | Yes | Text | String |
| 7 | Status | http code response | Yes | Yes | Text | String |
| 8 | Issues | Broken page’s issues | Yes | Yes | Text | String |

Table 88 <Fields> Broken Pages Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 5 | Export | Export excel | N/A | Export to excel |

Table 89 <Buttons/Hyperlinks> Broken Pages Test

## Broken links test

Figure 74 Broken Links Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Internal Broken Links | Internal Broken Links | Yes | Yes | Text | String |
| 4 | External Broken Links | External Broken Links | Yes | Yes | Text | String |
| 6 | Pages | Page’s url | Yes | Yes | Text | String |
| 7 | Broken link | Broken link | Yes | Yes | Text | String |
| 8 | Issues | Broken link’s issues | Yes | Yes | Text | String |

Table 90 <Fields> Broken Links Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 5 | Export | Export excel | N/A | Export to excel |

Table 91 <Buttons/Hyperlinks> Broken Links Test

## Missing file test

Figure 75 Missing File Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Number of missing files | Numbers of missing file | Yes | Yes | Text | String |
| 4 | Number of affected pages | Number of affected pages | Yes | Yes | Text | String |
| 9 | Search | Search field | No | Yes | TextBox | String |
| 11 | Files | File missing | Yes | Yes | Text | String |
| 12 | Description | Description missing | Yes | Yes | Text | String |
| 13 | Pages | Pages affected | Yes | Yes | Text | String |
| 14 | Action | Edit | Yes | Yes | Text | String |

Table 92 <Fields> Missing File Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 5 | Image | Image option | N/A | Button image is active |
| 6 | CSS | CSS option | N/A | Button css is active |
| 7 | DOC | DOC option | N/A | Button doc is active |
| 8 | Archires | Archires option | N/A | Button arrhires is active |
| 10 | Export | Export excel | N/A | Export to excel |

Table 93 <Buttons/Hyperlinks> Missing File Test

## Prohibited content test

Figure 76 Prohibited content test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 5 | Word | Prohibited word | Yes | Yes | Text | String |
| 6 | Type | Type of prohibited word | Yes | Yes | Text | String |
| 7 | Fragment | Fragment includes prohibited word | Yes | Yes | Text | String |
| 8 | Page | Page’s url | Yes | Yes | Text | String |

Table 94 <Fields> Prohibited Content Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Save | Save | N/A | Reload table |
| 4 | Export | Export excel | N/A | Export to Excel |

Table 95 <Buttons/Hyperlinks> Prohibited Content Test

## Mobile layout test

Figure 77 Mobile Layout Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 4 | Screenshoot | Screenshoot website mobile layout | Yes | Yes | Text | String |
| 5 | Pages | Page’s url | Yes | Yes | Text | String |
| 6 | Issues | Mobile layout’s issue | Yes | Yes | Text | String |

Table 96 <Fields> Mobile Layout Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Export | Export excel | N/A | Export to excel |

Table 97 <Buttons/Hyperlinks> Mobile Layout Test

## Speed test

Figure 78 Speed Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 2 | Page Interactive time | Average page interactive time | Yes | Yes | Text | String |
| 3 | Page load time | Average page load time | Yes | Yes | Text | String |
| 4 | Average page size | Average page size | Yes | Yes | Text | String |
| 8 | Page | Page’s url | Yes | Yes | Text | String |
| 9 | Interactive time | Page interactive time | Yes | Yes | Text | String |
| 10 | Load time | Page load time | Yes | Yes | Text | String |
| 11 | Size | Page size | Yes | Yes | Text | String |

Table 98 <Fields> Speed Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 5 | Check | Check | N/A | Reload table |
| 6 | Save | Save | N/A | Reload table |
| 7 | Export | Export excel | N/A | Export to excel |

Table 99 <Buttons/Hyperlinks> Speed Test

## Javascript error test

Figure 79 - JavaScript Errors Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 4 | Error Message | Javascript Error’s information | Yes | Yes | Text | String |
| 5 | Type | Error type | Yes | Yes | Text | String |
| 6 | Pages | Page’s url | Yes | Yes | Text | String |

Table 100 <Fields> JavaScript Errors Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Export | Export excel | N/A | Export to excel |

Table 101 <Buttons/Hyperlinks> JavaScript Errors Test

## Favicon test

Figure 80 Favicon Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Number of different favicons | Numbers of different favicons | Yes | Yes | Text | String |
| 4 | Number of pages missing favicons | Number of pages missing favicon | Yes | Yes | Text | String |
| 5 | Search | Search field | No | Yes | TextBox | String |
| 7 | Favicon | Favicon image | Yes | Yes | Text | String |
| 12 | URL | Favicon URL | Yes | Yes | Text | String |
| 13 | Width | Favicon width | Yes | Yes | Text | String |
| 14 | Pages | Pages affected | Yes | Yes | Text | String |

Table 102 <Fields> Favicon Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 6 | Export | Export excel | N/A | Export to excel |

Table 103 <Buttons/Hyperlinks> Favicon Test

## Cookie test

Figure 81 Cookie Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 4 | Cookie name | Cookie name | Yes | Yes | Text | String |
| 5 | Category | Cookie category | Yes | Yes | Text | String |
| 6 | Party | Cookie party | Yes | Yes | Text | String |
| 7 | Description | Cookie description | Yes | Yes | Text | String |

Table 104 <Fields> Cookie Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Export | Export excel | N/A | Export to excel |

Table 105 <Buttons/Hyperlinks> Cookie Test

## Server behavior test

Figure 82 Server Behavior

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 2 | Website redirects from www to non-www | Website redirects from www to non-www | Yes | Yes | Text | String |
| 3 | Website redirects from HTTP to HTTPS | Website redirects from HTTP to HTTPS | Yes | Yes | Text | String |
| 4 | All page use SSL | All page use SSL | Yes | Yes | Text | String |

Table 106 <Fields> Server Behavior

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |

Table 107 <Buttons/Hyperlinks> Server Behavior

## Contact detail test

Figure 83 - Contact Details Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 3 | Number of phone numbers | Numbers of phone numbers | Yes | Yes | Text | String |
| 4 | Number of emails | Number of emails | Yes | Yes | Text | String |
| 6 | Contact | Email or phone numbers | Yes | Yes | Text | String |
| 7 | Page affected | Page’s URL affected | Yes | Yes | Text | String |

Table 108 <Fields> Contact Details

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 5 | Export | Export excel | N/A | Export to excel |
| 8 | Edit | Edit | N/A | Reload table |

Table 109 <Buttons/Hyperlinks> Contact Details Test

## Redrection test

Figure 84 - Redirection Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 4 | Search | Search fields | No | Yes | TextBox | String |
| 5 | Web address | Website address | Yes | Yes | Text | String |
| 6 | Directs to | Direct to URL | Yes | Yes | Text | String |
| 7 | Type | Type redirection | Yes | Yes | Text | String |
| 8 | Code | HTTP code response | Yes | Yes | Text | String |

Table 110 <Fields> Redirection Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Export | Export excel | N/A | Export to excel |

Table 111 <Buttons/Hyperlinks> Redirection Test

## Page test

Figure 85 Page Test

**Fields**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No** | **Field Name** | **Description** | **Read only** | **Mandatory** | **Control Type** | **Data Type** |
| 4 | Search | Search fields | No | Yes | TextBox | String |
| 5 | Title | Website title | Yes | Yes | Text | String |
| 6 | Web address | Website address | Yes | Yes | Text | String |
| 7 | Canonical URL | Canonical URL | Yes | Yes | Text | String |
| 8 | HTTP | HTTP code response | Yes | Yes | Text | String |

Table 112 <Fields> Page Test

**Buttons/Hyperlinks:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Function** | **Description** | **Validation** | **Outcome** |
| 1 | Page Option | Page option | N/A | Navigate to page option page. |
| 2 | Check | Check | N/A | Reload table |
| 3 | Export | Export excel | N/A | Export to excel |

Table 113 <Buttons/Hyperlinks> Page Test

## Web Application

## Database Design

## Entity relationship diagram (ERD)




Figure 86 Entity Relationship Diagram

## Data Dictionary

|  |  |
| --- | --- |
| **Entity Data Dictionary: describe content of all entities** | |
| **Entity name** | **Description** |
| **Admin** | Contains admin’s information |
| **Homeowner** | Contains homeowner information |
| **Collector** | Contains collector information |
| **Post** | Contains post information |
| **Scrap** | Contains scrap information |
| **Price negotiation** | Contains price negotiation’s information |
| **Booking** | Contains booking information |
| **Review** | Contains review’s information |
| **Conversation** | Contains conversation’s information |

Entity Relationship Diagram Dictionary

## Algorithms

1. **Algorithms 1**
   1. **Defininition:**
   2. **Structures**
2. **Algorithms 1**
   1. **Definition**

# System Implementation & Test

## Introduction

* 1. **Overview**

This section describes approach and methodologies used by our team to plan, organize and manage testing process of WCS.

It provides all necessary information about implementation and testing procedure of the system including test plans, test cases, test results and pass/fail criteria as well as testing flow to cover all possible cases.

* 1. **Test Approach**
* **Goal:** Test main features in the whole WCS based on core flow
* **Method:** Black-box testing

## Data Relationship Diagram

Figure 87 Physical Diagram

|  |  |  |
| --- | --- | --- |
| **Entity Data Dictionary: Describe content of all tables** | | |
| **No.** | **Table Name** | **Description** |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

Table Physical Diagram Dictionary

## Test Plan

The overall purpose of testing is to ensure WCS meets its entire technical, functional and business requirement. The purpose of this document is to describe the test plan and strategy for testing the WCS. The following part will describe which features to be tested and which will not.

## Features To Be Tested

## Features Not To Be Tested

## System Testing Test Case

***4.1 Staff Test Case  
 4.1.1 Manage page option***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *MPO\_1* | Staff create a page option with blank name. | 1. Staff click “+” button.  2. Staff input blank.  3. Staff send create page option. | System shows error message “Please input something”. | N/A | Pass | 26/11/2018 |  |
| *MPO\_2* | Staff delete a page option. | 1. Staff double click to page option name  2. Staff send delete page option. | Page option will be deleted. | N/A | Pass | 26/11/2018 |  |
| *MPO\_3* | Staff select pages for page option. | 1. Staff click Toggle to select or unselect page for page option.  2. Staff send select pages for page option. | Page option include pages selected will be created. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Manage Page Option

***4.1.2 Broken links test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *BLT\_1* | Staff send broken links test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Page”, “Broken Link”, “Issue” of root page. | N/A | Pass | 26/11/2018 |  |
| *BLT\_2* | Staff send broken links test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Page”, “Broken Link”, “Issue” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Broken Links Test

***4.1.3 Broken pages test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *BPT\_1* | Staff send broken pages test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Page”, “Status”, “Issue” of root page. | N/A | Pass | 26/11/2018 |  |
| *BPT\_2* | Staff send broken pages test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Page”, “Status”, “Issue” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Broken Pages Test

***4.1.4 Prohibited content test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *PCT\_1* | Staff send prohibited content test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Word”, “Type”, “Fragment” and “URL” of root page. | N/A | Pass | 26/11/2018 |  |
| *PCT\_2* | Staff send prohibited content test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Word”, “Type”, “Fragment”, “URL” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Prohibited Content Test

***4.1.5 Mobile layout test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *MLT\_1* | Staff send mobile layout test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Screenshot”, “Page”, “Issue” of root page. | N/A | Pass | 26/11/2018 |  |
| *MLT\_2* | Staff send mobile layout test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Screenshot”, “Page”, “Issue” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Mobile Layout Test

***4.1.6 Speed test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *ST\_1* | Staff send speed test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Page”, “Interactive time”, “Load time”, “Size” of root page. | N/A | Pass | 26/11/2018 |  |
| *ST\_2* | Staff send speed test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Page”, “Interactive time”, “Load time”, “Size” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Speed Test

***4.1.7 JavaScript test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *JST\_1* | Staff send JavaScript test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Error message”, “Type”, “Page” of root page. | N/A | Pass | 26/11/2018 |  |
| *JST\_2* | Staff send JavaScript test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Error message”, “Type”, “Page” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Javascript Errors Test

***4.1.8 Cookie law test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *CLT\_1* | Staff send cookie law test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Name”, “Category”, “Party” and “Description” of root page. | N/A | Pass | 26/11/2018 |  |
| *CLT\_2* | Staff send cookie law test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Name”, “Category”, “Party”, “Description” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Cookie Law Test

***4.1.9 Server behavior test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *SBT\_1* | Staff send server behavior test command with page option unselected. | 1. Staff click “Check” button. | System return test result of root page. | N/A | Pass | 26/11/2018 |  |
| *SBT\_2* | Staff send server behavior test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Server Behavior Test

***4.1.10 Missing File test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *MFT\_1* | Staff send missing file test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Files”, “Description”, “Pages” and “Action” of root page. | N/A | Pass | 26/11/2018 |  |
| *MFT\_2* | Staff send missing file test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Files”, “Description”, “Pages” and “Action” of all page in page option. | N/A | Pass | 26/11/2018 |  |
| *MFT\_3* | Staff send missing file test command with page option unselected and select specific type to test. | 1. Staff select type to test.  2. Staff click “Check” button. | System return test result with information: “Files”, “Description”, “Pages” and “Action” of root page and type selected. | N/A | Pass | 26/11/2018 |  |
| *MFT\_3* | Staff send missing file test command with page option selected and select specific type to test. | 1. Staff select page option.  2. Staff select type to test.  3. Staff click “Check” button | System return test result with information: “Files”, “Description”, “Pages” and “Action” of all page in page option and type selected. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Missing File Test

***4.1.11 Favicons test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *CLT\_1* | Staff send favicons test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Favicon”, “URL”, “Width”, “Type” and “Pages” of root page. | N/A | Pass | 26/11/2018 |  |
| *CLT\_2* | Staff send favicons test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Favicon”, “URL”, “Width”, “Type” and “Pages” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Favicon Test

***4.1.12 Contact Details test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *CDT\_1* | Staff send contact details test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Contact”, “Page affected” and “Action” of root page. | N/A | Pass | 26/11/2018 |  |
| *CDT\_2* | Staff send contact details test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Contact”, “Page affected” and “Action” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Contact Details Test

***4.1.14 Redirection test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *RET\_1* | Staff send redirection test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Web Address”, “Directs to”, “Type” and “Code” of root page. | N/A | Pass | 26/11/2018 |  |
| *RET\_2* | Staff send redirection test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Web Address”, “Directs to”, “Type” and “Code” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Redirection Test

***4.1.14 Pages test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *CDT\_1* | Staff send pages test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Title”, “Web Address”, “Canonical URL” and “HTTP” of root page. | N/A | Pass | 26/11/2018 |  |
| *CDT\_2* | Staff send pages test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Title”, “Web Address”, “Canonical URL” and “HTTP” of all page in page option. | N/A | Pass | 26/11/2018 |  |

Table <Test case> Pages Test

***4.1.15 Spelling test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *SPT\_1* | Staff send spelling test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Word”, “Suggestions”, “Found in”, “Page” and “Action” of root page. | N/A |  |  |  |
| *SPT\_2* | Staff send spelling test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Word”, “Suggestions”, “Found in”, “Page” and “Action” of all page in page option. | N/A |  |  |  |

Table 129 <Test case> Spelling Test

***4.1.16 Grammar test***

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Test Case Description | Test case procedure | Expected output | *Inter Dependence -test Case* | Result | Test Date | Note |
| *GRT\_1* | Staff send grammar test command with page option unselected. | 1. Staff click “Check” button. | System return test result with information: “Excerpt”, “Issue”, and “Action” of root page. | N/A |  |  |  |
| *GRT\_2* | Staff send grammar test command with page option selected. | 1. Staff select page option.  2. Staff click “Check” button. | System return test result with information: “Excerpt”, “Issue”, and “Action” of all page in page option. | N/A |  |  |  |

Table 130 <Test case> Grammar Test

# Software User’s Manual

1. **Installation Guide**
   1. **Setting up enviroment at server side**
      1. **Hardware requirements**

|  |  |  |
| --- | --- | --- |
| **Server** | **Minimum Requirements** | **Recommended** |
| **Internet Connection** | Cable, Wi-Fi (8 Mbps) | Cable, Wi-Fi (50 Mbps or more) |
| **Operating System** | XP, Vista, 7, 10, Window Server 2008 | 10, Window Server 2008 |
| **Computer Processor** | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core (12M Cache, 2.50 GHz) |
| **Computer Memory** | 4GB RAM | 32GB or more |
| **Storage space** | 1GB | 5GB or more |

Table 131 - Hardware requirement for server

* + 1. **Software requirements**

|  |  |  |
| --- | --- | --- |
| **Name** | **Name/Version** | **Description** |
| **Environment** | Java EE 8.0,Node v10,npm v6 | Specification for developing web application |
| **Operating System** | Window 10 | Operating system and platform for development |
| **Modeling tool** | StarUML | Used to design diagram |
| **IDE** | IntelliJ IDEA 2018.1.5, Visual Studio Code 1.27.2 | Programming tools |
| **DBMS** | MySQL 8.0 | Used to create & manage the database for system |
| **Web server** | Apache Tomcat 8 | Deployment environment |
| **Web browser** | Chrome 69 or above. | Testing browser |

Table 132 - Software requirement for server

* 1. **Deployment at server side**

**1.2.1 Prepare deployement package**

**Step 1:** Download and Install Java 8

Link download: <http://www.oracle.com/technetwork/java/javase/downloads/java-archive-javase8-2177648.html>

**Step 2:** Download and setup Tomcat 8

Link download: <https://tomcat.apache.org/download-80.cgi>

**Step 3:** Download and Install Node v10

Link download: https://nodejs.org/en/download/

**Step 4:** Download and Install IntelliJ IDE

Link download: <https://www.jetbrains.com/idea/download/#section=windows>

**Step 5:** Download, Install and configure MySQL 8.0

Link download: <https://dev.mysql.com/downloads/installer/>

**1.2.2 Configure server before deploy**

Step 1: Go to %Tomcat folder%\conf\

Step 2: Edit port to 8080 in server.xml at

<Connector port="8080" protocol="HTTP/1.1"

connectionTimeout="20000"

redirectPort="8443" />

Step 3: Delete all files and folders in %Tomcat folder%\webapps

Step 4: Rename production java build to ROOT.WAR and copy to

%Tomcat folder%\webapps.

* 1. **Setting up enviroment at client side**

The client devices should have one of the following browsers to access the website:

* + - Google Chrome

Link download: <https://www.google.com/chrome/>

* + - Firefox

Link download: <https://www.mozilla.org/vi/firefox/channel/desktop/>

**2. User Guide**

**2.1 Manager**

**2.1.1 Add Staff**




Figure 88 - Add Staff UI




Figure 89 - Add Staff Popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Staff” in the navigation bar |
| 2 | Click “Add” button |
| 3 | Fill the field “Staff Name” |
| 4 | Fill the field “Staff Username” |
| 5 | Fill the field “Staff Password” |
| 6 | Click “Done” button |

Table 133 - Add Staff Steps

**2.1.2 Edit Staff**




Figure 90 - Edit Staff UI




Figure 91 - Edit Staff Popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Staff” in the navigation bar |
| 2 | Click “Edit” button |
| 3 | Fill the field “Staff Name” |
| 4 | Fill the field “Staff Username” |
| 5 | Fill the field “Staff Password” |
| 6 | Click “Done” button |

Table 134 - Edit Staff Steps

**2.1.3 Delete Staff**




Figure - Delete Staff UI




Figure 93 - Delete Staff Popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Staff” in the navigation bar |
| 2 | Click “Delete” button |
| 3 | Click “Yes” button |

Table 135 - Delete Staff Steps

**2.1.4 Make new version of the website**




Figure 94 - Make new version UI

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Website” in the navigation bar |
| 2 | Click “Make” button |

Table 136 - Make new version Steps

**2.1.5 View Sitemap**




Figure 95 - View Sitemap UI




Figure 96 - Sitemap Screen

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Website” in the navigation bar |
| 2 | Click “View Sitemap” button |

Table 137 - View Sitemap Steps

**2.1.6 Assign website for Staff**




Figure 97 - Assign website UI




Figure 98 - Assign website popup




Figure 99 - Assign website popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Website” in the navigation bar |
| 2 | Click “Assign” button |
| 3 | Click “Staffs” dropdown |
| 4 | Select Staff |
| 5 | Click “Done” button |

Table 138 - Assign website steps

**2.1.7 Add warning word**




Figure 100 - Add warning word UI




Figure 101 - Add warning word popup




Figure 102 - Add warning word popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Wordlist” in the navigation bar |
| 2 | Click “Add” button |
| 3 | Fill the field “Word” |
| 4 | Click “Type” dropdown |
| 5 | Select Type |
| 6 | Click “Done” button |

Table 139 - Add warning word steps

**2.1.8 Edit warning word**




Figure 103 - Edit warning word UI




Figure 104 - Edit warning word popup




Figure 105 - Edit warning word popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Manager |
| 1 | Click “Manage Wordlist” in the navigation bar |
| 2 | Click “Edit” button |
| 3 | Fill the field “Word” |
| 4 | Click “Type” dropdown |
| 5 | Select Type |
| 6 | Click “Done” button |

Table 140 - Edit warning word steps

**2.2 Staff**

**2.2.1 Select website to test**




Figure 106 - Select website UI

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Staff |
| 1 | Click “Website” dropdown in the header |
| 2 | Select website |

Table 141 - Select website steps

**2.2.2 Add page option**



Figure 107 - Select page option UI




Figure 108 - Add page option popup




Figure 109 - Add page option popup




Figure 110 - Add page option popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Staff |
| 1 | Select any test function in the navigation bar |
| 2 | Click “Page Option” button |
| 3 | Click “Plus” button |
| 4 | Fill the field “Page option name” |
| 5 | Click “Apply” button |
| 6 | Select page for page option |
| 7 | Click “Proceed” button |

Table 142 - Add page option steps

**2.2.3 Rename or Delete page option**



Figure 111 - Select page option UI




Figure 112 - Select page option popup




Figure 113 - Rename or Delete page option popup

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Staff |
| 1 | Select any test function in the navigation bar |
| 2 | Click “Page Option” button |
| 3 | Double click page option name |
| 4 | Fill the field “Page option name” |
| 5.1 | Click “Apply” button to rename page option |
| 5.2 | Click “Apply” button to delete page option |

Table 143 - Rename or Delete page option steps

**2.2.4 Do a test function**



Figure 114 - Select page option UI




Figure 115 - Select page option popup




Figure 116 - Test function UI

|  |  |
| --- | --- |
| **Step** | **Description** |
| Pre-condition | Login as Staff |
| 1 | Select any test function in the navigation bar |
| 2 | Click “Page Option” button |
| 3 | Click to choose page option |
| 4 | Click “Proceed” button |
| 5 | Click “Test” button |
| 6 | Click “Save” button to save result |
| 7 | Click “Export” button to export result |

Table 144 - Do a test function steps

# Appendix

* + - 1. **Spring Framework** *[Online]* Available: [https:/spring.io/docs/reference](https://spring.io/docs/reference).
      2. **The Unified Certification** *[Online]* Available: <https://www.omg.org/ocup-2/index.htm>.
      3. **MySQL** *[Online]* Available: <https://dev.mysql.com/doc/>.
      4. **ReactJS** *[Online]* Available: <https://reactjs.org/docs/getting-started.html>
      5. **IntelliJ IDEA** *[Online]* Available: <https://www.jetbrains.com/idea/documentation/>
      6. **Visual Studio Code** *[Online]* Available: <https://code.visualstudio.com/docs>
      7. **Jsoup** *[Online]* Available: <https://jsoup.org/apidocs/overview-summary.html>
      8. **Selenium** *[Online]* Available: https://www.seleniumhq.org/docs/
      9. **Nodejs** *[Online]* Available: <https://nodejs.org/en/docs/>
      10. **HtppCode** *[Online]* Available: <https://www.w3.org/Protocols/rfc2616/rfc2616-sec10.html>
      11. **Regular Expression** *[Online]* Available: <https://docs.oracle.com/javase/7/docs/api/java/util/regex/Pattern.html>
      12. **Cookie Law** *[Online]* Available: <https://www.cookielaw.org/faq/>
      13. **DFS and BFS Algorithms using Stacks and Queues, Professor Lawrence L. Larmore** *[Online]* Available: <http://web.cs.unlv.edu/larmore/Courses/CSC477/bfsDfs.pdf>
      14. **The Breadth-First Search Algorithm, Khan Academy** *[Online]* Available: <https://www.khanacademy.org/computing/computer-science/algorithms/breadth-first-search/a/the-breadth-first-search-algorithm>
      15. **Data Structure — Breadth First Traversal, TutorialsPoint** *[Online]* Available: <https://www.tutorialspoint.com/data_structures_algorithms/breadth_first_traversal.htm>
      16. **Binary tree: Level Order Traversal, mycodeschool** *[Online]* Available: <https://www.youtube.com/watch?v=86g8jAQug04>
      17. **Breadth-First Traversal of a Tree, Computer Science Department of Boston University** *[Online]* Available: <https://www.cs.bu.edu/teaching/c/tree/breadth-first/>
      18. **Digit-based sorting and data structures, Professor Avrim Blum** *[Online]* Available: <https://www.cs.cmu.edu/~avrim/451f11/recitations/rec0921.pdf>
      19. **Lecture Notes on Tries, Professor Frank Pfenning** *[Online]* Available: <https://www.cs.cmu.edu/~fp/courses/15122-f10/lectures/18-tries.pdf>
      20. **Algorithms: Tries, Robert Sedgewick and Kevin Wayne** *[Online]* Available: <https://algs4.cs.princeton.edu/lectures/52Tries.pdf>
      21. **Tries, Brilliant Learning** *[Online]* Available: <https://brilliant.org/wiki/tries/>
      22. **Tries, Daniel Ellard** *[Online]* Available: <http://ellard.org/dan/www/libsq/cb_1998/c06.pdf>
      23. **Tries, Harvard CS50** *[Online]* Available: <https://www.youtube.com/watch?v=TRg9DQFu0kU>
      24. **Sitemap, Garenne Bigby** *[Online]* Available: https://dynomapper.com/blog/16-sitemap-generator/164-top-50-sitemap-generators-for-creating-sitemaps