|  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- |

# FPT UNIVERSITY

# Capstone Project Document

Pet Care

| Group 1 - JS |  |
| --- | --- |
| Group members | Trần Nguyễn Quốc Vũ – SE62248 (Leader) Lều Thị Thu Thảo – SE62704 Vũ Hoàng Nam – SE61764 Nguyễn Huy Hoàng – SE62442 |
| Supervisor | Lại Đức Hùng |
| Ext. Supervisor | N/A |
| Project Code | PC |

– Ho Chi Minh City, September 06th, 2019 –

- Report 2 – Software Project Management Plan

# Table of Contents

Table of Contents	2

B. Software Project Management Plan	3

1.	Problem Definition	3

1.1.	Name of this Capstone Project	3

1.2.	Problem Abstract	3

1.3.	Project Overview	3

2.	Project Organization	6

2.1.	Software Process Model	6

2.2.	Roles and Responsibilities	6

2.3.	Tools and Techniques	7

3.	Project Management Plan	8

3.1.	Software development life cycle	8

3.2.	Phase Detail	9

3.3.	Meeting Minutes	11

4.	Coding Convention	11

# B. Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Official name: Pet Care

- Vietnamese name: Ứng dụng chăm sóc thú cưng

- Abbreviation: PC

### Problem Abstract

This project is our concern about the need for having the application for users to take care of pets. Nowadays, the amount of people who have pets, such as dogs or cats, has increased significantly. Thus they also care about their pet’s health condition and make sure the pet has the perfect living environment and nourishment for growth.

However, currently in Vietnam, there are not many specialized applications to help users take care of pets in the most detailed methods, such as reminding the pet owner to feed or give medicines to the pets, tracking pet’s medical records or health status, etc. Therefore we decided to create a system called Pet Care to solve all those missing needs.

The Pet Care System will be a useful assistant for every pet owner to help keep track of their loving pets’ life.

### Project Overview

#### The Current Situation

Below are the problems encountered in this project:

•	The usage of pet caring service in Vietnam: We are not sure about the capacity of the need of using a pet caring service in Vietnam, so we have to survey the pet owners to make clear the problems.

•	Team members are lack of knowledge about pet caring process: Our team members barely know about the pet caring business’s knowledge since we are students. Therefore, we need an amount of time to take survey of pet caring process from the pet caring shop owners as well.

- Team members are lack of design skill: Our team members all study JS major, and everyone has not experienced in UI, UX design much yet. Therefore, some UIs may be hard to understand by normal users.

- The use of framework: The scope of the project requires some frameworks that we have not studied yet.

#### The Proposed System

We build a mobile application that allows the pet owner to manage pets, manage pets’ activity schedules, set reminder for the activities, find suitable pet care shops, find and connect with other pet owners. We also build a web application for the end-users. End users are admin, shop owner. Admin can activate pet shops requested by the Shop owner, manage the information of the accounts, the pet brees, the medicines and the vaccines. Shop owners can manage shop’s information and the services, discount of their shop.

#### Boundaries of the System

The system can:

- Allow Admin to manage the information of the accounts, the pet brees, the medicines and the vaccines, and approve pet shop request from the Shop owner.

- Allow Shop owners to manage the shop’s information, including services, prices, discount.

- Allow Pet owners to manage pets, manage activities to take care of pets, set and manage reminders for the activities, find the suitable pet care shops, find other pet owners to chat to make a connection.

The system cannot:

- Give out diagnosis and treatment notification for pet owners if pets have any symptoms related to diseases.

- Allow users to book services in pet shops.

#### Future Plans

If the software becomes more widely used, the team intends to implement these following features:

- Allow pet owners to book services of pet care shops to provide pets the full treatment.

- Secure the application with strict validation.

#### Development Environment

##### Hardware Requirements

- For server

| Hardware | Minimum | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wireless | Cable, Wireless |
| Operation System | Linux CentOS 6 | Linux CentOS 7 |
| Computer Processor | Intel® Core i3 | Intel® Xeon |
| Computer memory | 4GB | 8GB or more |

Table 2 - Hardware requirements for Server

- For client

| Hardware | Minimum | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wireless | Cable, Wireless |
| Operating System | Windows 7 | Windows 10 |
| Computer Processor | Intel® Core 2 Duo | Intel® Core i5 |
| Computer Memory | 4GB RAM | 8GB RAM or more |
| Web Browser | Chromes (v42 or higher) | Chrome latest stable version |

Table 3 - Hardware requirements for client

- For Mobile

| Mobile | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Wifi, 3G | Wifi, 4G |
| Operating System | Android 5.1 Lollipop | Android 7 Nougat or above |

Table 4 - Hardware requirements for Mobile

##### Software Requirements

| Software | Name / Version | Description |
| --- | --- | --- |
| Operation System | Windows 7 or above Android 5.1 Lollipop or above macOS High Sierra or above | Operating system and platform for development |
| Modeling tool | StarUML v2.8 | Used for creating model and diagram |
| IDE | JetBrains IntelliJ Visual Studio 2017 | Used for implement server |
| DBMS | MySQL Database Mongo Database | Used to create & manage the database for system |
| Source code control | Gitlab | Used to store all source code |
| Communication | Facebook Messenger | Used to exchange information, online meeting, communication |
| Document storage | Google Drive | Used for storing document |
| Web browser | Chrome v51 or above | Testing system on browser |

Table 5 - Software requirements

## Project Organization

### Software Process Model

We decided to apply the Modified Waterfall Model for our project managing development. Here are some of its advantages that make us choose the model:

- The traditional waterfall model has many advantages, but the most important disadvantage is the ability to adapt to changes in the entire development life cycle. The modified waterfall model is based on the traditional waterfall model, the phases are the same, only now the phases overlap each other to maximize the use of benefits and minimize losses from disadvantages.

- By mentioned those advantages of the modified waterfall model above, we see that this model is suitable for our current project situation. Since the requirements of our project may be changed through times, we can be able to adapt to the changes but the resources are not much wasted and the development time is shortened.

Figure 1 - Modified Waterfall Model

Reference: Page 63, chapter 5, The Software Life Cycle, MEDICAL DEVICE SOFTWARE VERIFICATION, VALIDATION, AND COMPLIANCE, by David A.Vogel.

### Roles and Responsibilities

| No | Full name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1 | Lại Đức Hùng | Product Owner | - Specifying user requirements - Controlling the development process - Giving out technique and business analysis support |
| 2 | Trần Nguyễn Quốc Vũ | Team Leader | - Designing database - Clarifying requirements - Preparing documents - Designing GUI - Creating test plans - Coding - Testing |
| 3 | Lều Thị Thu Thảo | Team Member | - Designing database - Clarifying requirements - Preparing documents - Designing GUI - Creating test plans - Coding - Testing |
| 4 | Nguyễn Huy Hoàng | Team Member | - Designing database - Clarifying requirements - Preparing documents - Designing GUI - Creating test plans - Coding - Testing |
| 5 | Vũ Hoàng Nam | Team Member | - Designing database - Clarifying requirements - Preparing documents - Designing GUI - Creating test plans - Coding - Testing |

Table 6 - Role and Responsibilities

### Tools and Techniques

| Tools |  | Name |
| --- | --- | --- |
| Developing Tool |  | Android Studio Visual Studio Code 2017 |
| Managing Database |  | MySQL, Firebase, SQLite |
| Running services tools |  | Ngrok |
| Source Control |  | Gitlab, Github |
| Modeling Tool |  | StarUML v2.7.0, Draw.io |
| Web Browser |  | Chrome v51 |
| Techniques |  | Name |
| Developing tools | Front end/ Mobile Application | Android JetPack ReactJS, Tailwind CSS |
|  | Back end | Typescript |
| Web Servers |  | Ngrok |
| Database Management System |  | MySQL Engine Firebase SQLite |

Table 7 - Tools and Techniques

## Project Management Plan

### Software development life cycle

| Phase | Description | Deliverables | Resource needed | Dependencies and Constrains | Risks |
| --- | --- | --- | --- | --- | --- |
| Requirement Analysis | - Research about requirements from pet owners. -Identify requirements for the system in common. | -Software requirement specification. -Introduction of proposed application. -Project Task scheme - Prototypes | 20 man- days | N/A | - Uncertain of project's scope - Lack of experience in collect requirement |
| Design | - Architecture design of all the system needed. - UI, UX design - Design ERD - Design Component diagram | - Base source code for back-end and front-end - Base UI - ERD - Component diagram | 30 man- days | All design depend on “Requirement Analysis” | - Lack of experience in design UI, UX. |
| Implementation | - Build system core functions. - Build real-time APIs and other APIs. - Implement mobile application. | - Main user’s functions on the mobile application for Pet Owner. | 40 man-days | All implementation depends on “Design”. | - Human misunderstandings. - Lack of knowledge and experience. |
| Testing | - Test approach - Test plan - Test case | - Test document | 20 man-days | Depend on “Implementation” | - Lack of experience in testing - Unaccounted for test case |
| Maintenance | - Deploy on sever and mobile | -Installation guide. - User Manual - User Manual | 20 man- days | Depend on “Testing” | - Require experience in maintenance. |

Table 8 - Software development life cycle

### Phase Detail

Phase 1: Requirements Analysis

| Task | Description | Author |
| --- | --- | --- |
| 1. Collect requirements | Find which application currently provide similar service. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 2. Identify and clarify the main functions | Define core application functions. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 3. Create system introduction | Fulfill Introduction Report. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 4. Software project management plan | Prepare Project Management scheme. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 5. Prototype | Build a prototype of proposed system. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 6. SRS | Create SRS document. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |

Table 9 - Phase 1: Requirements Analysis

Phase 2: Design

| Task | Description | Author |
| --- | --- | --- |
| 1. Database design | Based on ERD. Based on other needs to design. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 2. Technology research | Study Spring Boot framework and study Angularjs framework. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |
| 3. Design document | Create software design document. | VuTNQ, ThaoLTT, CuongPG, HoangNH, NamVH |

Table 10 - Phase 2: Design

Phase 3: Implementation

| Task | Description | Author |
| --- | --- | --- |
| 1. API functions | Implement APIs for Pet Care application. | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 2. Web Admin | Implement a web page for admin. | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 3. Mobile functions | Implement mobile application. | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 4. Unit testing | Write test cases and test for web functions. | VuTNQ, ThaoLTT, HoangNH, NamVH |
|  | Write test cases and testing for mobile functions. | VuTNQ, ThaoLTT, HoangNH, NamVH |

Table 11 - Phase 3: Implementation

Phase 4: Testing

| Task | Description | Author |
| --- | --- | --- |
| 1. Integration testing | Write test case and test systems. | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 2. Testing document | Write test case documents. | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 3. Acceptance testing | Let customer test real product to ensure the product meet user’s requirements. | VuTNQ, ThaoLTT, HoangNH, NamVH |

Table 12 - Phase 4: Testing

Phase 5: Operation and Maintenance

| Task | Description | Author |
| --- | --- | --- |
| 1. Installation guide | Write installation guide | VuTNQ, ThaoLTT, HoangNH, NamVH |
| 2. User’s Manual | Write user manual | VuTNQ, ThaoLTT, HoangNH, NamVH |

Table 13 - Phase 5: Maintenance

### Meeting Minutes

All meeting documents could be found here: https://drive.google.com/drive/u/2/folders/10XbONt2FmvvYnnUMHLxBt51A2mwIec8t?fbclid=IwAR1vmh_jNzgp1HYOUfbFYmXEXGSewtNRuqsCpr0DizySF7CClPhRiL_5PLI

(Security: Must be login with FPT University’s email).

## Coding Convention

Our team is using Java to develop web server and using Android Studio to develop a mobile application with the following code convention:

- Naming Convention

  - Use Pascal case for class names and method names.

  - Use camel case for method arguments and local variables.

  - Do not use underscores in identifiers. Except: can prefix private static variables with an underscore.

  - Use nouns or noun phrases to name a class.

  - Prefix interfaces with the letter ‘I’.

- Layout Conventions

  - Tabs must be set exactly every 4 spaces.

  - Avoid lines longer than 80 characters.

  - Vertically align curly brackets.

  - Write only one statement per line.

  - Write only one declaration per line.

  - Add one blank line between method definitions and property definitions.

- Declarations Convention

    - Tabs must be set exactly every 4 spaces.

    - Avoid lines longer than 80 characters.

    - Vertically align curly brackets.

    - Write only one statement per line.

    - Write only one declaration per line.

    - Add one blank line between method definitions and property definitions.

- Commenting Conventions

    - Place the comment on a separate line.

    - Begin comment text with an uppercase letter and end with a period.

    - Add one space between the comment delimiter (//) and the comment text.

Reference: Coding Convention for the Java Programming Language – Oracle.